PUBLICATION REFERENCE:____________________

| Step |  |
| --- | --- |
| Preparatory session |  |
| - Chairman and Secretary check documentation for proper approval of all Evaluation Committee members and any observers. |  |
| - Chairman describes the scope of the proposed contract, identifies the organisations responsible for preparing the tender dossier, and summarises the essential features of the tender procedure to date, including the evaluation grid published as part of the tender dossier. |  |
| Tender opening session |  |
| - All tender envelopes are handed over to the Chairman. |  |
| - All tender envelopes must be numbered according to the order in which they have been received. |  |
| - Chairman verifies that all tender envelopes which have been received are available at the tender opening session. |  |
| - Chairman and Secretary verify that all tender envelopes are sealed and in good condition. |  |
| - Chairman and Secretary open the tender envelopes in order of receipt. They mark the tender envelope number on the front page of each document. |  |
| - For each tender envelope, the Chairman and Secretary announce and check that the summary of tenders received correctly records: - the registration number on the envelope, - the name of the tenderer, - the date (and time, for those received on the last date for submission of tenders) of receipt, - the condition of the outer envelope, - whether or not the tenderer has duly completed a tender submission form, - the total financial offer and any discounts applicable (exact wording as in the tender submission form), - overall decision regarding suitability of tenders for further evaluation - whether or not a tender guarantee has been provided, if required. |  |
| - All members of the Evaluation Committee and any observers sign declarations of impartiality and confidentiality. |  |
| - Chairman signs the summary of tenders received. |  |
| - For each tender considered suitable for further evaluation (as determined on the summary of tenders received), the Chairman initials the first page of every copy of the tender and all pages of the financial offer. |  |
| - All members of the Evaluation Committee sign the tender opening report. |  |