(FED D04)

<Letter of invitation to tender>

[Letterhead of contracting authority]

<Place and date>

<Name and address of potential tenderer>

Our ref.: < Publication reference >

Dear Mr/Ms <Name of person to contact>

SUBJECT: INVITATION TO TENDER FOR <Title of contract>

Further to your enquiry regarding the publication of the above-mentioned invitation to tender, please find enclosed the following documents, which constitute the tender dossier:

VOLUME 1	4

SECTION 1:  INSTRUCTIONS TO TENDERERS	4

SECTION 2: TENDER FORM - APPENDIX TO THE TENDER	31

1	SUBMITTED BY	32

2	CONTACT PERSON (for this tender)	32

3	TENDERER'S DECLARATION(S)	33

Title of contract: < Title of contract >	35

SECTION 3: MODEL TENDER GUARANTEE	37

SECTION 4: QUESTIONNAIRE	39

ADDITIONAL NOTICE TO TENDERERS	41

FORM 4.1 GENERAL INFORMATION ABOUT THE TENDERER	42

FORM 4.2 DESCCRIPTION OF ORGANISATION	43

FORM 4.3 POWER OF ATTORNEY	44

FORM 4.4 FINANCIAL STATEMENT	45

FORM 4.5 FINANCIAL IDENTIFICATION FORM	47

FORMS 4.6.1 TO 9  TECHNICAL QUALIFICATIONS	48

FORM 4.6.1.1 OVERVIEW OF THE TENDERER'S PERSONNEL	49

FORM 4.6.1.2 PERSONNEL TO BE EMPLOYED ON THE CONTRACT	50

FORM 4.6.1.3 PROFESSIONAL EXPERIENCE OF KEY PERSONNEL CURRICULUM VITAE	51

FORM 4.6.2 PLANT	53

FORM 4.6.3 WORKPLAN AND PROGRAMME	55

FORM 4.6.4 EXPERIENCE AS CONTRACTOR	56

FORM 4.6.5 DATA ON JOINT VENTURES	58

FORM 4.6.6 LITIGATION HISTORY	59

FORM 4.6.7 QUALITY ASSURANCE SYSTEM(S)	60

FORM 4.6.8 ACCOMMODATION FOR THE PROJECT SUPERVISOR	61

FORM 4.6.9 FURTHER INFORMATION	62

SECTION 5: GLOSSARY	63

Definitions	64

SECTION 6: EVALUATION GRID AND OTHER ANNEXES	67

VOLUME 2	70

SECTION 1: CONTRACT FORM	70

FINANCED BY THE EUROPEAN DEVELOPMENT FUND	70

PROJECT [title and number]	70

CONTRACT [number]	70

SECTION 2: GENERAL CONDITIONS FOR WORKS CONTRACTS FINANCED BY THE EUROPEAN DEVELOPMENT FUND (ACP-EC Council of Ministers Decision No 3/90 of 29 March 1990)	72

SECTION 3: SPECIAL CONDITIONS	73

CONTENTS	73

SECTION 4 MODEL PERFORMANCE GUARANTEE	88

SECTION 5 MODEL ADVANCE PAYMENT GUARANTEE	89

SECTION 6 MODEL RETENTION GUARANTEE	90

TECHNICAL SPECIFICATIONS	91

VOLUME 4	95

BREAKDOWN OF THE OVERALL PRICE	95

PRICE SCHEDULE	99

VOLUME 5	104

DESIGN DOCUMENTS AND DRAWINGS	104

For full information about tender procedures please consult the Practical Guide to contract procedures under by the 9th European Development Fund, which can be downloaded from the following web page:

http://europa.eu.int/comm/europeaid/tender/index_en.htm

Any request for clarification must be received by the contracting authority in writing at least 21 days before the deadline for submission of tenders. The contracting authority will reply to tenderers' questions at least 11 days before the deadline for submission of tenders. If the contracting authority, either on its own initiative or in response to a request from a tenderer, provides additional information on the tender dossier, it will send such information in writing to all tenderers at the same time.

Costs incurred by the tenderer in preparing and submitting the tender proposals will not be reimbursed.

We look forward to receiving your tender and the accompanying tender guarantee at the address specified in the instructions to tenderers before < date and time of deadline, as stated in the procurement notice >. If you decide not to submit a tender, we would be grateful if you could inform us in writing, stating the reasons for your decision.

Yours sincerely,

< Name and signature >

# VOLUME 1

# SECTION 1:  INSTRUCTIONS TO TENDERERS

SECTION 1:  INSTRUCTIONS TO TENDERERS

PUBLICATION REF.: ____________________

By submitting a tender, the tenderer accepts in full and without restriction the special and general conditions governing this contract as the sole basis of this tendering procedure, whatever may be his own conditions of sale, which he hereby waives.  Tenderers are expected to examine carefully and comply with all instructions, forms, contract provisions and specifications contained in this tender dossier. Failure to submit a tender containing all the required information and documents within the deadline specified will lead to the rejection of the tender. No account can be taken of any reservation in the tender as regards the tender dossier; any reservation will result in the immediate rejection of the tender without further evaluation.

[How to complete these standard instructions to tenderers:

Where you see < ... >, enter the information relevant to the invitation to tender in question.

The phrases within [ ] should only be included if appropriate, while the paragraphs shaded in grey should only need to be amended in exceptional cases, dictated by the requirements of a particular tender procedure.

In no circumstances may you alter any other part of these standard instructions. Please remember to delete this paragraph and all such brackets in the final version of each set of instructions to tenderers.]

CONTENTS

VOLUME 1	4

SECTION 1:  INSTRUCTIONS TO TENDERERS	4

GENERAL	9

TENDER DOSSIER	15

PREPARATION OF TENDERS	17

SUBMISSION OF TENDERS	22

OPENING AND EVALUATION OF TENDERS	24

AWARD OF THE CONTRACT	27

SECTION 2: TENDER FORM - APPENDIX TO THE TENDER	32

SECTION 3: MODEL TENDER GUARANTEE	38

SECTION 4: QUESTIONNAIRE	40

ADDITIONAL NOTICE TO TENDERERS	42

FORM 4.1 GENERAL INFORMATION ABOUT THE TENDERER	43

FORM 4.2 DESCCRIPTION OF ORGANISATION	44

FORM 4.3 POWER OF ATTORNEY	45

FORM 4.4 FINANCIAL STATEMENT	46

FORM 4.5 FINANCIAL IDENTIFICATION FORM	48

FORMS 4.6.1 TO 9  TECHNICAL QUALIFICATIONS	49

FORM 4.6.1.1 OVERVIEW OF THE TENDERER'S PERSONNEL	50

FORM 4.6.1.2 PERSONNEL TO BE EMPLOYED ON THE CONTRACT	51

FORM 4.6.1.3 PROFESSIONAL EXPERIENCE OF KEY PERSONNEL CURRICULUM VITAE	52

FORM 4.6.2 PLANT	54

FORM 4.6.3 WORKPLAN AND PROGRAMME	56

FORM 4.6.4 EXPERIENCE AS CONTRACTOR	57

FORM 4.6.5 DATA ON JOINT VENTURES	59

FORM 4.6.6 LITIGATION HISTORY	60

FORM 4.6.7 QUALITY ASSURANCE SYSTEM(S)	61

FORM 4.6.8 ACCOMMODATION FOR THE PROJECT SUPERVISOR	62

FORM 4.6.9 FURTHER INFORMATION	63

SECTION 5: GLOSSARY	64

SECTION 6: EVALUATION GRID AND OTHER ANNEXES	68

ADMINISTRATIVE COMPLIANCE GRID	69

(To be customised according to the project. The criteria indicated are used by the evaluation committee.)	69

EVALUATION GRID (To be customised according to the project. The criteria indicated are used by the evaluation committee.) Must be completed by each member of the evaluation committee.	71

VOLUME 2	70

SECTION 1: CONTRACT FORM	70

SECTION 2: GENERAL CONDITIONS FOR WORKS CONTRACTS FINANCED BY THE EUROPEAN DEVELOPMENT FUND (ACP-EC Council of Ministers Decision No 3/90 of 29 March 1990)	72

SECTION 3: SPECIAL CONDITIONS	73

SECTION 4 MODEL PERFORMANCE GUARANTEE	88

SECTION 5 MODEL ADVANCE PAYMENT GUARANTEE	89

SECTION 6 MODEL RETENTION GUARANTEE	90

TECHNICAL SPECIFICATIONS	91

VOLUME 4	95

BREAKDOWN OF THE OVERALL PRICE	95

PRICE SCHEDULE	99

I. PREAMBLE	100

II. TERMS RELATING TO PAYMENTS	101

III. PRICING	101

IV. TAXES	102

V. COMPLETING THE PRICE SCHEDULE	102

VI. DESCRIPTION OF UNIT PRICES	102

VOLUME 5	104

DESIGN DOCUMENTS AND DRAWINGS	104

### GENERAL

#### GENERAL INSTRUCTIONS

1.1	Tenderers must tender for the whole of the works required by the dossier. Tenders will not be accepted for incomplete lots.

1.2	Preferences will be granted in accordance with the General Regulations.

1.3	The tenderer will bear all costs associated with the preparation and submission of the tender. The contracting authority will in no case be responsible or liable for such costs, whatever the conduct or outcome of the procedure.

#### FINANCING

2.1	The project is [cofinanced/financed] by the European Commission, in accordance with the rules of the European Development Fund (EDF).

< Specify financing structure>

2.2 The beneficiary of the financing is [ACP State].

#### PARTICIPATION

3.1	Participation in tendering is open on equal terms to all natural and legal persons of the ACP States and the Member States of the European Union. All works, supplies and services must originate in one or more of these countries.

3.2	These conditions apply to all nationals of the said states and to all legal entities and companies constituted under, and governed by, the civil, commercial or public law of such states and having their statutory office, central administration or principal place of business there. A legal entity or company having only its statutory office there must be engaged in an activity which has an effective and continuous link with the economy of the state concerned. Tenderers must provide evidence of their status.

3.3	Tenderers must certify that they meet these conditions and prove their eligibility by a document dated less than 180 days earlier than the deadline for the submission of tenders, drawn up in accordance with their national law or practice or by copies of the original documents defining their constitution and/or legal status and establishing their place of registration and/or statutory seat and, if it is different, their place of central administration. The contracting authority may accept other satisfactory evidence that these conditions are met.

3.4	Natural persons, companies or undertakings meeting the conditions set out in section 2.3.3 of the Practical Guide to contract procedures under the 9th European Development Fund are excluded from participation in, and the award of, contracts. Tenderers found guilty of making false declarations are also liable to financial penalties representing 10% of the total value of the contract being awarded. That rate may be increased to 20% in the event of a repeat offence within five years of the first infringement.

3.5	The eligibility requirements detailed in Subclauses 3.1 to 3.4 also apply to all partners in a joint venture/consortium, subcontractors and suppliers. In addition to their own documents and certificates, tenderers must supply the documents and certificates called for in Subclauses 3.1 to 3.4 in respect of:

- every partner in a joint venture/consortium,

- every subcontractor providing more than 10% of the works,

- every supplier providing more than 10% of the works.

Subcontractors and suppliers must also satisfy the eligibility requirements specified in Subclauses 3.1 and 3.2.

3.6	Save where otherwise provided in the Special Conditions, all materials, equipment and services to be supplied under the contract must originate in an eligible country, as defined in Subclause 3.1 above. Tenderers must provide an undertaking signed by their representative certifying their compliance with this requirement. In this context, the definition of the concept of "originating products" is to be assessed by reference to the relevant international agreements, and in particular Protocol 1 included in Annex V to the ACP-EU Partnership Agreement, and supplies originating in the Overseas Countries, Territories and Departments are to be considered supplies originating in the Community.

3.7	The upper limit authorised for subcontracting is 30% of the value of the tender.

#### INFORMATION/DOCUMENTS TO BE SUPPLIED BY THE TENDERER

4.1	All tenderers must supply the following information and documents with their tenders:

4.1.1.	Copies of the most recent documents showing the organisation chart, legal status and place of registration of the headquarters of the tenderer, a power of attorney empowering the person signing the tender and all related documentation. These documents must correspond to the forms in Volume 1, Section 4 of the tender dossier:

[To be completed in accordance with the questionnaire in Volume 1, Section 4]

- general information about the tenderer (Form 4.1)

- organisation chart (Form 4.2)

- power of attorney (Form 4.3).

4.1.2.	Evidence showing that the liquid assets and access to credit facilities are adequate for this contract, confirmed by a financial statement for the last <3, 4 or 5> years verified by a chartered accountant. This evidence must be provided using Form 4.4, Financial statement, in Volume 1, Section 4 of the tender documents.

4.1.3.	Financial projections for the two years ahead. This information must be provided using Form 4.4, Financial statement, in Volume 1, Section 4 of the tender documents.

4.1.4	Financial identification form (Form 4.5, Volume 1).

4.1.5.	Information about the tenderer's technical qualifications. This information must be provided using the form in Volume 1, Section 4 of the tender documents and include:

- a presentation of the tenderer's organisation, including the total number of staff employed (Form 4.6.1.1);

- a list of the staff proposed for the execution of the contract, with the CVs of key staff [manager, main foreman, other...] (Forms 4.6.1.2 and 4.6.1.3);

- a list of plant for execution of the contract. The descriptions must demonstrate the tenderer's ability to complete the works and should include inter alia:

- [ * Trenching machines

- * Dewatering plant

- * Concrete mixing and placing plant

- * Cranes and lifting equipment ...]

The tenderer must indicate whether such equipment is owned by him, hired or used by a subcontractor. Manufacturer's documents fully describing the equipment must be submitted with the tender (Form 4.6.2);

- a list of materials and any supplies intended for use in the works, stating their origin;

- a work programme with brief descriptions of major activities (Form 4.6.3), showing the sequence and proposed timetable for the execution of the works. In particular, the proposal must detail the temporary and permanent works to be constructed. The tenderer must take account of the prevailing weather conditions and the requirement to prepare designs and obtain building permits prior to the execution of works. The tenderer must also submit a comprehensive method statement, with drawings if necessary, showing the methods by which he proposes to carry out the works. In particular, the tenderer must indicate the numbers, types and capacities of the plant and personnel he proposes to use for the main activities;

- a graphic work schedule (bar chart) showing deadlines and tasks assigned to employees for this contract (Form 4.6.3);

- data concerning subcontractors and the percentage of works to be subcontracted (Form 4.6.3);

- evidence of relevant experience in the execution of works of a similar nature, including the nature and value of the relevant contracts, as well as works in hand and contractually committed (Form 4.6.4). The evidence must include successful experience as the prime contractor in the construction of at least X projects of the same nature and as the works concerned by the tender during the last X years;

- information regarding the proposed site office, if any (Form 4.6.3);

- an outline of the quality assurance system(s) to be used (Form 4.6.7).

- if appropriate, information about tenderers involved in a joint venture/consortium (Form 4.6.5);

- details of their litigation history over the last X years (Form 4.6.6);

- details of the accommodation and facilities to be provided for the project supervisor (Form 4.6.8);

- any other information (Form 4.6.9).

4.2	In order to be considered eligible for the award of the contract, tenderers must provide evidence that they meet or exceed certain minimum selection criteria. This evidence must be provided by tenderers in the form of the information and documents described in Subclause 4.1 and in whatever additional form tenderers may wish to utilise.

The minimum selection criteria for each tenderer are as follows:

- He must be a registered firm or natural person capable of carrying out the specified works.

- [In case of a joint venture, please specify one of the following possibilities:

1) at least 1 member must: …(same requirement as below.)

or

2) at least 1 member must: …(same requirement as below) and all the other members together must: …(to be specified: at least … projects of an aggregate amount of at least …)

or

3) all members together must: …(to be specified: at least … projects of a aggregate amount of at least …)

or

4) any other criteria adapted to the requirements of the project.

<NB: The joint venture as a whole must satisfy the minimum requirements set out below.>

- [Their average annual turnover in the past X years must be equivalent to EUR/NC .... .]

- [He must carry out at least 70% of the contract works by his own resources, which means that he must have the equipment, materials, human and financial resources necessary to enable him to carry out that percentage of the contract.]

- [If he is a sole tenderer he also must have access to sufficient credit and other financial facilities to cover the required cashflow for the duration of the contract. In any case, the amount of credit available must exceed the equivalent of EUR/NC …………….]].

- [If he is the lead partner in a joint venture/consortium, he must have the ability to carry out at least 50% of the contract works by his own means, as defined in Subclause 4].

- [If he is another partner in a joint venture/consortium (i.e. not the lead partner) he must have the ability to carry out at least 10% of the contract works by his own means, as defined in Subclause 4].

- [He must have completed at least X projects of the same nature/amount/complexity as the works concerned by the tender over the last X years. The contracting authority reserves the right to ask for copies of the respective certificates of final acceptance signed by the project supervisors/contracting authority of the projects concerned].

- [All his key personnel must have at least X years' appropriate experience and proven qualifications relevant to works of a similar nature to this project].

- [To be completed according to the evaluation grid]

4.3		Tenders submitted by companies in partnerships forming a joint venture/consortium must also fulfil the following requirements:

- The tender must include all the information required by Subclause 4.1 for each partner of the joint venture/consortium and the summary data for execution of works by the tenderer.

- The tender must be signed in a way that legally binds all partners. See Form 1.5.6.7 in Volume 1, Section 1.5 of the tender documents.

- One partner must be appointed lead partner and that appointment confirmed by submission of powers of attorney signed by legally empowered signatories representing all the individual partners.

- The tender must include a preliminary agreement or letter of intent stating that all partners assume joint and several liability for the execution of the contract, that the lead partner is authorised to bind, and receive instructions for, and on behalf of, all partners, individually and collectively, and that the lead partner is responsible for execution of the contract, including payments.

- All partners in the joint venture/consortium are bound to remain in the joint venture/consortium for the whole performance period of the contract.

#### ONLY ONE TENDER PER TENDERER

5.1	A company may not tender for a given contract both individually and as a partner in a joint venture/consortium. Submission or participation by a tenderer in more than one tender for a contract will result in the disqualification of all those tenders for that contract in which the party is involved. A given company may only participate as subcontractor in different tenders if that is justified by the specific nature of the market and cleared by the European Commission.

#### TENDER EXPENSES

6.1	The tenderer will bear all costs associated with the preparation and submission of the tender.

6.2	The contracting authority will neither be responsible for, nor cover, any expenses or losses incurred by the tenderer through site visits and inspections or any other aspect of his tender.

#### SITE INSPECTION

7.1	The tenderer is [strongly advised/obliged] to visit and inspect the site of the works and its surroundings for the purpose of assessing, at his own responsibility, expense and risk, factors necessary for the preparation of his tender and the signing of the contract for the works.

7.2	A clarification meeting and/or a site visit [will/will not] be held by the contracting authority [enter information from point 13 of the procurement notice].

7.3	[All tenderers must confirm in writing within three days that they have received minutes of the clarification meeting and the site visit and include the certificate of their site visit in their tender.]

### TENDER DOSSIER

#### CONTENTS OF TENDER DOSSIER

8.1	The tender dossier comprises the following documents and should be read in conjunction with any modification issued in accordance with Clause 10:

VOLUME 1		INSTRUCTIONS TO TENDERERS

VOLUME 2		CONTRACT

VOLUME 3		TECHNICAL SPECIFICATIONS

VOLUME 4	MODEL FINANCIAL BID
PRICE SCHEDULE/PRICE BREAKDOWN

VOLUME 5		DRAWINGS

8.2	Tenderers bear sole liability for examining with appropriate care the tender dossier, including those design documents available for inspection and any modification to the tender documents issued during the tendering period, and for obtaining reliable information with respect to any and all conditions and obligations that may in any way affect the amount or nature of the tender or the execution of the works. In the event that the tenderer is successful, no claim for alteration of the tender amount will be entertained on the grounds of errors or omissions in the obligations of the tenderer described above.

8.3	The tenderer must provide all documents required by the provisions of the tender dossier. All such documents, without exception, must comply strictly with these conditions and provisions and contain no alterations made by the tenderer. Tenders which do not comply with the requirements of the tender dossier will be rejected.

#### EXPLANATIONS CONCERNING TENDER DOCUMENTS

9.1	Tenderers may submit questions in writing up to 21 days before the deadline for submission of tenders. The contracting authority must reply to all tenderers' questions at least 11 days before the deadline for receipt of tenders.

9.2	Copies of written responses will be sent to all known tenderers (with the query but without identifying the source of the enquiry). They should confirm receipt of these answers in writing within three days.

#### MODIFICATIONS TO TENDER DOCUMENTS

10.1	The contracting authority may amend the tender documents by publishing modifications up to 11 days before the deadline for submission of tenders.

10.2	Each modification published will constitute a part of the tender documents and be sent, in writing, to all known tenderers. The tenderers must provide written confirmation within three days that they have received modifications, sign each page and attach it to the tender documents.

10.3	The contracting authority may, as necessary and in accordance with Clause 22, extend the deadline for submission of tenders to give tenderers sufficient time to take modifications into account when preparing their tenders.

#### LABOUR LAW

11.1	Particular attention is drawn to the conditions concerning the employment of labour in <specify the state of the contracting authority> and the obligation to comply with all regulations, rules or instructions concerning the conditions of employment of all classes of employee.

#### LAW

12.1	By submitting their tenders, tenderers are deemed to know all relevant laws, acts and regulations of <specify the state of the contracting authority> that may in any way affect or govern the operations and activities covered by the tender and the resulting contract.

12.2	They must, in particular, comply with <specify the most relevant acts if necessary>.

### PREPARATION OF TENDERS

#### LANGUAGE OF TENDERS

13.1	The tender and all correspondence and documents related to the tender exchanged by the tenderer and the contracting authority must be written in the language of the procedure.

13.2	Supporting documents and printed literature furnished by the tenderer may be in another language, provided they are accompanied by an accurate translation into the language of the procedure. For the purposes of interpretation of the tender, the language of the procedure will prevail.

#### CONTENT AND PRESENTATION OF TENDER

14.1	Tenders must satisfy the following conditions:

14.1.1 	All tenders must be submitted in one original, marked “original”, and […] copies signed in the same way as the original and marked “copy”.

14.1.2	All tenders must be received at […………..] before <date and time>, by registered letter with acknowledgement of receipt or hand-delivered against receipt signed by [………………..] or his representative.

14.1.3	Technical and financial offers, including annexes and all supporting documents, must be placed in separate sealed envelopes within a package or outer envelope bearing:

a)	the above address;

b)	the reference of the invitation to tender concerned;

c)	if applicable, the number of the lot(s) to which the tender refers;

d)	the words “Not to be opened before the tender opening session" in the language of the procedure and the local language.

14.2 	[The works are not divided into lots and must be covered by a single tender/Where works have been divided into lots, the tenderer may submit a tender for [one only], [lots Nos……], [several lots], [all of the lots].

14.2.1	Each lot will form a separate contract and the quantities indicated for different lots will be indivisible. The tenderer must offer the whole of the quantity or quantities indicated for each lot. Under no circumstances will tenders for part of the quantities required be taken into consideration.

14.2.2 [A tenderer may include in his tender the overall discount he would grant in the event of some or all of the lots for which he has submitted a tender being awarded to him. The discount should be clearly indicated in such a way that it can be announced at the public tender opening session].

14.2.3	[If works have not been divided into lots, tenders must be for the whole of the quantities indicated].

14.2.4 Contracts will be awarded lot by lot, but the contracting authority must choose the most favourable overall solution taking account of the discounts granted.]

14.3		The tender must comprise the following duly completed documents:

[to be customised to the requirements of the tender dossier]

14.3.1	Tender form and appendix, using the forms provided in Volume 1, Section 2;

14.3.2	Tender guarantee, using the form provided in Volume 1, Section 3;

14.3.3	Eligibility certificates as required by Subclauses 3.3, 3.5 and 3.6;

14.3.4	Documentation as required in the questionnaire in Volume 1, Section 4, including all forms attached;

14.3.5	Price schedule/Breakdown of the overall price, using the form provided in Volume 4;

14.3.6	Modifications (if any);

14.3.7	Certificate of site visit, if necessary;

14.3.8	Financial identification form;

14.3.9	Cashflow statements;

14.3.10 A sworn statement declaring that the tenderers do not fall into any of the categories listed in section 2.3.3 of the Practical Guide to contract procedures under the 9th European Development Fund.

14.3.11 All other documents requested in Clause 4.]

14.4	The relevant pages of the documents specified in Subclauses 14.1.1 to 14.3.9 must be signed as indicated.

#### TENDER PRICES

15.1	The tender price must cover the whole of the works described in the tender documents.

15.2	The tenderer must provide a price schedule/breakdown of the overall price in euro or national currency.

15.3	Tenderers must cost all components of the price schedule/breakdown of the overall price exclusive of taxes and customs and import duties. No payment will be made for items which have not been costed; such items will be deemed to be covered by other items on the price schedule.

15.4	Separately, tenderers must quote, in euro or national currency, the taxes, customs and import duties applicable at the time of submission.

15.5	If a discount is offered by the tenderer, it must be clearly specified in the price schedule/breakdown of the overall price in Volume 4 and indicated in the tender form in Volume 1, Section 1.2.  The discount must be quoted for the price excluding taxes and for the whole of the works.

15.6	If the tenderer offers a discount, the discount must be included on each interim payment certificate and calculated on the same basis as in the tender.

#### CURRENCIES OF TENDER AND PAYMENT

16.1	The currency of the tender is the euro or the national currency.  All sums in the price schedule/breakdown of the overall price, the questionnaire and other documents must be expressed in euro or national currency, with the exception of originals of bank and annual financial statements.

16.2	Payments will be made at the contractor's request after acceptance by the contracting authority.

16.3	All correspondence relating to payments, including invoices and interim and final payment certificates, must be sent to the contracting authority in the language of the procedure.

#### PERIOD OF VALIDITY OF TENDERS

17.1 	Tenders must remain valid for a period of 90 days after the deadline for submission of tenders indicated in the procurement notice, the invitation to tender or as modified in accordance with Clauses 10.3 and/or 22. Any tender valid for a shorter period will be rejected.

17.2	In exceptional circumstances the contracting authority may request that tenderers extend the validity of tenders for a specific period, which may not exceed 40 days. Such requests and the responses to them must be made in writing. A tenderer may refuse to comply with such a request without forfeiting his tender guarantee. If the tenderer decides to accede to such a request, he may not modify his tender. He is, however, bound to extend the validity of his tender guarantee for the revised period of validity of the tender.

17.3	The successful tenderer must maintain his tender for a further 60 days from the date of notification of award.

#### TENDER GUARANTEE

18.1	The tenderer must provide, as a part of his tender, a tender guarantee in the form set out in Volume 1, Section 3 of the tender dossier, or in another form acceptable to the contracting authority and meeting the essential requirements set out therein. The tender guarantee must be for an amount of at least <value indicated in the procurement notice>. The original of the guarantee must be included with the original of the tender.

18.2	It may be provided in the form of a bank guarantee, a banker's draft, a certified cheque, a guarantee provided by an insurance and/or guarantee company or an irrevocable letter of credit made out to the contracting authority. The company issuing the guarantee must satisfy the eligibility criteria applicable for the award of the contract.

18.3	The tender guarantee must be valid for at least 90 days from the deadline for submission of tenders and be issued to the contracting authority for the requisite amount. In exceptional cases, before the period of validity expires, the contracting authority may ask tenderers to extend the period for a specific number of days, which may not exceed 40 days.

18.4	Any tender not accompanied by a compliant tender guarantee will be rejected by the contracting authority.

18.5	The tender guarantees of unsuccessful tenderers will be released as soon as possible, and in any event no later than 30 days after the expiry of the period of validity of the tender as laid down in Subclauses 17.1 and 18.3.

18.6	The tender guarantee of the successful tenderer must be maintained for a further 60 days from the date of notification of award. It will be released when the tenderer has signed the contract and provided the requisite performance guarantee.

#### VARIANT SOLUTIONS

19.1	Tenderers must submit a tender in accordance with the requirements of the tender dossier. If the invitation to tender provides for variants to be submitted, the technical specifications and evaluation grid must specify the subject, limits and basic conditions applicable. Should the tenderer wish to submit variant technical proposals, he may do so. Only variants proposed by the tenderer submitting the lowest technically compliant tender will be considered by the contracting authority.

19.2	Such variant solutions must contain all the details necessary for their thorough evaluation, including drawings, design calculations, technical specifications, price schedules and proposed construction methods.

Any variant solution must comprise:

(a)	an individual tender for the variant solution;

(b)	a demonstration of the advantages of the variant solution over the initial solution, including a quantified justification of any economic and/or technical advantages;

(c)	the drawings and specifications provided for in the initial solution which are not affected by the variant solution;

(d)	the drawings and specifications affected by the variant solution;

(e)	a technical note on the design of the variant solution and, where appropriate, drawings and calculations.

19.3	The rates and prices quoted in the price schedule must tally with the conditions laid down in the tender documents.

[The tenderer must state clearly in his variant solution any additions or deductions to be made to each of the relevant rates and prices in the event that the contracting authority accepts the variant solution and the details of its construction. For lump-sum contracts, he must include an itemised breakdown of the overall price as modified by the variant solution. For unit-price contracts, he must include a price schedule as modified by the variant solution.]

#### PREPARATION AND SIGNING OF TENDERS

20.1		Tenders must comprise the documents specified in Clause 14 above. Each complete tender must be prepared in one original and X copies in the English language, clearly marked "original" or "copy". In the event of any discrepancy between them, the original will prevail.

20.2		The original of the tender must be typewritten or written in indelible ink and signed by a person or persons empowered by the power of attorney submitted using Form 4.3 of Volume 1, Section 4 of the tender dossier. Any pages on which entries or modifications have been made must be initialled by the person or persons signing the tender. All pages must be numbered consecutively by hand, machine or in any other way acceptable to the contracting authority.

20.3	The tender must contain no changes or modifications, other than those made in accordance with instructions issued by the contracting authority or necessitated by errors on the part of the tenderer. In such cases, modifications must be initialled by the person signing the tender.

20.4	The tender will be rejected if it contains any modification, addition or deletion to the tender documents not specified in a modification issued by the contracting authority, or if the tender documents are not filled in properly.

### SUBMISSION OF TENDERS

#### SEALING AND MARKING OF TENDERS

21.1	The tenders are to be sent by registered mail with acknowledgement of receipt, or delivered by hand against a receipt signed by the contracting authority or its duly authorised representative.

21.2	Tenderers must seal the original and all copies of their tenders in an envelope or package.

21.3	The envelope must be delivered to the address of the contracting authority as stated in the procurement notice.

21.4	If the outer envelope is not sealed and marked as required in Subclause 14.1.3, the contracting authority will assume no responsibility for the misplacement or premature opening of the tender.

21.5	Any variant solutions must be submitted in a separate inner envelope, clearly marked "variant".

#### EXTENSION OF THE DEADLINE FOR SUBMISSION OF TENDERS

22.1	The contracting authority may, at its own discretion, extend the deadline for submission of tenders by issuing a modification in accordance with Clause 10. In such cases, all rights and obligations of the contracting authority and the tenderer regarding the original date specified in the procurement notice will be subject to the new date.

#### LATE TENDERS

23.1	All tenders received after the deadline for submission specified in the procurement notice or these instructions will be kept by the contracting authority. The associated guarantees may be returned to the tenderers on request.

23.2	No liability can be accepted for late delivery of tenders. Late tenders will be rejected and will not be evaluated.

#### MODIFICATION AND WITHDRAWAL OF TENDERS

24.1	Tenderers may alter or withdraw their tenders by written notification prior to the above deadline. No tender may be altered after the deadline for submission.

24.2	Any notification of modification or withdrawal must be prepared, sealed, marked and submitted in accordance with Clause 21, and the envelope must also be marked with "modification" or "withdrawal".

24.3	The withdrawal of a tender in the period between the deadline for submission and the date of expiry of the validity of the tender will result in forfeiture of the tender guarantee provided for in Clause 18.

### OPENING AND EVALUATION OF TENDERS

#### OPENING OF TENDERS

25.1	Tenders will be opened in public session on [date] at [... ...] local time at [address] by the committee appointed for the purpose. The committee will draw up minutes of the meeting, which will be available to tenderers on request.

25.2	At the tender opening, the tenderers' names, the tender prices, any discounts offered, written notification of modifications and withdrawals, the presence of the requisite tender guarantee and any other information the contracting authority may consider appropriate will be announced.

25.3	The chairman will open the tenders, including variant solutions, in accordance with Clauses 21 and 24.

25.4	Envelopes marked "withdrawal" will be opened and read out first. Tenders, including any variant solutions, for which acceptable notice of withdrawal has been given in accordance with Clause 24 will not be opened but returned to the tenderer.

25.5	Tender prices, totals of every tender, any reductions, variants and withdrawals of tenders, presence of tender guarantee and any other particulars the evaluation committee considers important must be announced by the chairman of the evaluation committee at the public opening.

25.6	Reductions or modifications to tender prices made by tenderers after submission will not be taken into consideration during the analysis and evaluation of tenders.

25.7	After the public opening of the tenders, no information about the examination, clarification, evaluation or comparison of tenders or decisions about the contract award may be disclosed before the signing of the contract by the contracting authority and the successful tenderer.

#### CONFIDENTIALITY

26.1	No information concerning checking, explanation, opinions and comparison of tenders and recommendations concerning the award of contract, will be disclosed to tenderers or any other person not officially involved in the process until the name of the successful tenderer has been announced.

26.2	Any attempt by a tenderer to approach any member of the evaluation committee/contracting authority directly during the evaluation period will be considered legitimate grounds for disqualifying his tender.

#### CLARIFICATION OF TENDERS

27.1	Tenders which are incomplete, conditional, illegible, obscure or contain unsolicited additions or other irregularities may be rejected.

27.2	When checking and comparing tenders, the evaluation committee may, at its own discretion, ask a tenderer to clarify any aspect of his tender.

27.3	Such requests and the responses to them must be made by letter or fax. They may in no circumstances alter or change the price or content of the tender, other than to correct arithmetical errors discovered by the evaluation committee when analysing tenders in accordance with Clause 30.

#### CHECKING OF TENDERS AND THEIR COMPLIANCE WITH THE REQUIREMENTS OF THE TENDER DOCUMENTS

28.1	Before beginning a detailed analysis of the tenders, the evaluation committee will check that each tender:

28.1.1	has been properly signed, and

28.1.2	includes the required tender guarantee, and

28.1.3	substantially complies with the requirements of this tender dossier.

28.2	A compliant tender is one which meets the requirements and specifications described in the tender dossier with no substantial deviations or reservations. Substantial deviations and reservations are those which:

28.2.1	in any way influence the scope, quality or execution of works, or

28.2.2	restrict the rights of the contracting authority or the obligations of the tenderer under the contract in a manner inconsistent with the tender documents, or

28.2.3	rectification of which would unfairly affect the competitive position of other tenderers presenting compliant tenders.

28.3	If a tender does not comply with the requirements of the evaluation grid, it will be rejected by the evaluation committee when checking compliance.

#### EVALUATION AND COMPARISON OF TENDERS

29.1	The evaluation committee must evaluate and compare only those tenders considered substantially compliant in accordance with Clause 27.

29.2	The purpose of the evaluation process is to identify the tenderer most likely to enable the contracting authority to achieve its objectives of having a facility that is completed on time, meets the requisite quality criteria and is within the budget available. The points above will feature in the evaluation of the tender (if any) which best meets the contracting authority's expectations. [The evaluation of tenders may take into account not only the construction costs but, if necessary, the operating costs and resources required (ease of operation and maintenance), in line with the technical specifications. The contracting authority will examine in detail all the information supplied by the tenderers and will formulate its judgement on the basis of the lowest total cost, including additional costs.]

29.3	The contracting authority reserves the right to ask a tenderer to clarify any part of his tender that the evaluation committee may consider necessary for the evaluation of the tender.

29.4	The contracting authority reserves the right to check information submitted by the tenderer if the evaluation committee considers it necessary.

#### CORRECTION OF ERRORS

30.1	Compliant tenders will be checked for arithmetical errors by the evaluation committee. Errors will be corrected by the evaluation committee as follows:

- where there is a discrepancy between amounts in figures and in words, the amount in words will prevail;

- except for lump-sum contracts, where there is a discrepancy between a unit price and the total amount derived from the multiplication of the unit price and the quantity, the unit price as quoted will prevail.

30.2	The amount stated in the tender will be adjusted by the evaluation committee in the event of error, and the tenderer will be bound by that adjusted amount. If the tenderer does not accept the adjustment, his tender will be rejected and his tender guarantee forfeited.

30.3	When analysing the tender, the evaluation committee will determine the final tender price after adjusting it on the basis of Clause 30.

### AWARD OF THE CONTRACT

#### CRITERIA FOR AWARD AND PREFERENCE

31.1	The evaluation committee will select the tenderer who has submitted the lowest bid satisfying the administrative and technical criteria.

31.2		For works contracts of a value of less than EUR 5 000 000, tenderers of the ACP States, provided that at least one quarter of the capital stock and management staff originates from one or more ACP States, shall be accorded a 10% price preference where tenders of an equivalent economic, technical and administrative quality are compared.

#### RIGHT OF THE CONTRACTING AUTHORITY TO ACCEPT OR REJECT ANY TENDER

32.1	The contracting authority reserves the right to accept or reject any tender and/or to cancel the whole tender procedure and reject all tenders. The contracting authority reserves the right to initiate a new invitation to tender.

32.2	The contracting authority reserves the right to conclude the contract with the successful tenderer within the limits of the funds available. Should the lowest technically compliant tender exceed the available budget, the contracting authority reserves the right to negotiate with the relevant tenderer with a view to reducing the scope of the works or revising other terms of the contract in order to bring the tender price down to a level satisfactory to the contracting authority. Such negotiations will be finished within <X> days of the receipt by the tenderer of the invitation to negotiate a reduction in the works.

32.3	In the event of cancellation of the tender procedure, tenderers will be notified of the cancellation by the contracting authority.  If the tender procedure is cancelled before the outer envelope of any tender has been opened, the sealed envelopes will be returned, unopened, to the tenderers.

32.4	Cancellation may occur where:

a)	the tender procedure has been unsuccessful, namely where no qualitatively or financially worthwhile tender has been received or there has been no response at all;

b)	the economic or technical parameters of the project have been fundamentally altered;

c)	exceptional circumstances or force majeure render normal performance of the project impossible;

d)	all technically compliant tenders exceed the financial resources available;

e)	there have been irregularities in the procedure, in particular where these have prevented fair competition.

In no circumstances will the contracting authority be liable for damages, whatever their nature (in particular damages for loss of profits) or relationship to the cancellation of a tender, even if the contracting authority has been advised of the possibility of damages. The publication of a procurement notice does not commit the contracting authority to implement the programme or project announced.

#### NOTIFICATION OF AWARD, CONTRACT CLARIFICATIONS

33.1	Before the period of validity of tenders expires, the contracting authority will notify the successful tenderer, in writing, that his tender has been selected and draw his attention to any arithmetical errors corrected during the evaluation process.

33.2	This notification may take the form of an invitation to clarify certain contractual questions raised therein, to which the tenderer must prepare himself to reply. This clarification will be confined to issues that have no direct bearing on the choice of the successful tender. The outcome of such clarifications will be set out in a memorandum of clarifications, to be signed by both parties and incorporated into the contract.

This notification may take the form of an invitation to negotiate, in accordance with Subclause 32.2.

33.3	Only the signed contract will constitute an official commitment on the part of the contracting authority, and activities may not begin until the contract has been signed by the contracting authority and the successful tenderer.

33.4	After the contract has been signed and the performance guarantee has been provided by the successful tenderer, in accordance with Clause 33, the contracting authority will promptly notify the other tenderers that their tenders have not been successful and release their tender guarantees.

#### CONTRACT SIGNING AND PERFORMANCE GUARANTEE

34.1	Within 30 days of receiving the contract signed by the contracting authority, the successful tenderer will sign and date the contract and return it to the contracting authority with the performance guarantee. On signing the contract, the successful tenderer will become the contractor and the contract will enter into force.

34.2	If he fails to sign and return the contract and any financial guarantee required within 30 days of receipt of notification, the contracting authority may consider the acceptance of the tender to be cancelled without prejudice to the contracting authority's right to seize the guarantee, claim compensation or pursue any other remedy in respect of such failure, and the successful tenderer will have no claim whatsoever on the contracting authority.

34.3	Prior to the signing of the contract, he may be required to confirm his financial statement, as set out on Form 4.4. This statement must show his access to credit facilities sufficient to ensure his liquidity during the performance of the contract. Should he fail to provide this statement, his tender will be dismissed and the tenderer whose tender has been evaluated as second most advantageous may be invited to sign the contract and so on and so forth.

34.4	The performance guarantee referred to in the General Conditions for works contracts financed by the EDF is set at [10% to 20%] of the amount of the contract and must be presented in the form specified in the annex to the tender dossier. The performance guarantee will be released in accordance with Article 15.8 of those General Conditions.

#### COMMENCEMENT OF WORKS

35.1	After the contract has been signed by both parties, the contracting authority will fix the date on which performance of the contract is to commence and advise the contractor thereof either in the notification of award of contract or by administrative order issued by the project supervisor. Execution of the works must commence no later than 180 days after the notification of award, save where the parties have agreed otherwise.

35.2	The contractor must inform the contracting authority or project supervisor by return that he has received the notice.

#### ETHICS CLAUSES

36.1	Any attempt by a candidate or tenderer to obtain confidential information, enter into unlawful agreements with competitors or influence the committee or the contracting authority during the process of examining, clarifying, evaluating and comparing tenders will lead to the rejection of his candidacy or tender and may result in administrative penalties.

36.2		Without the contracting authority's prior written authorisation, a contractor and his staff or any other company with which the contractor is associated or linked may not, even on an ancillary or subcontracting basis, supply other services, carry out works or supply equipment for the project. This prohibition also applies to any other programmes or projects that could, owing to the nature of the contract, give rise to a conflict of interest on the part of the contractor.

36.3		When putting forward a candidacy or tender, the candidate or tenderer must declare that he is affected by no potential conflict of interest and has no particular link with other tenderers or parties involved in the project. Should such a situation arise during performance of the contract, the contractor must immediately inform the contracting authority.

36.4		The contractor must at all times act impartially and as a faithful adviser in accordance with the code of conduct of his profession. He must refrain from making public statements about the project or services without the contracting authority's prior approval. He must not commit the contracting authority in any way without its prior written consent.

36.5		For the duration of the contract the contractor and his staff must respect human rights and undertake not to offend the political, cultural and religious mores of the beneficiary state.

36.6		The contractor may accept no payment connected with the contract other than that provided for therein. The contractor and his staff must not exercise any activity or receive any advantage inconsistent with their obligations to the contracting authority.

36.7		The contractor and his staff are bound to maintain professional secrecy for the entire duration of the contract and after its completion. All reports and documents drawn up or received by the contractor are confidential.

36.8		The contract governs the parties' use of all reports and documents drawn up, received or presented by them during the execution of the contract.

36.9		The contractor must refrain from any relationship likely to compromise his independence or that of his staff. If the contractor ceases to be independent, the contracting authority may, for any injury suffered by it, terminate the contract without further notice and without the contractor having any claim to compensation.

36.10	The Commission reserves the right to suspend or cancel project financing if corrupt practices of any kind are discovered at any stage of the award process and if the contracting authority fails to take all appropriate measures to remedy the situation. For the purposes of this provision, "corrupt practices" are the offer of a bribe, gift, gratuity or commission to any person as an inducement or reward for performing or refraining from any act relating to the award of a contract or implementation of a contract already concluded with the contracting authority.

36.11	Tenders will be rejected or contracts terminated if it emerges that the award or execution of a contract has given rise to unusual commercial expenses. Such unusual commercial expenses are commissions not mentioned in the main contract or not stemming from a properly concluded contract referring to the main contract, commissions not paid in return for any actual and legitimate service, commissions remitted to a tax haven, commissions paid to a recipient who is not clearly identified or commissions paid to a company which has every appearance of being a front company.

3.6.12	The contractor undertakes to supply the Commission on request with supporting evidence regarding the conditions in which the contract is being executed. The Commission may carry out whatever documentary or on-the-spot checks it deems necessary to find evidence in cases of suspected unusual commercial expenses.

36.13 Contractors found to have paid unusual commercial expenses on projects funded by the Community are liable, depending on the seriousness of the facts observed, to have their contracts terminated or to be permanently excluded from receiving Community funds.

36.14 Failure to comply with one or more of the ethics clauses may result in the exclusion of the candidate, tenderer or contractor from other Community contracts and in penalties. The individual or company in question must be informed of the fact in writing.

#### APPEALS

37.1	Tenderers believing that they have been harmed by an error or irregularity during the award process may petition the contracting authority directly and inform the Commission. The contracting authority must reply within 90 days of receipt of the complaint.

37.2	Where informed of such a complaint, the Commission must communicate its opinion to the contracting authority and do all it can to facilitate an amicable solution between the complainant (tenderer) and the contracting authority.

37.3	If the above procedure fails, the tenderer may have recourse to procedures established under the national legislation of the state of the contracting authority.

VOLUME 1

# SECTION 2:
TENDER FORM - APPENDIX TO THE TENDER

TENDER FORM FOR A WORKS CONTRACT

Publication reference: < Publication reference >

Title of contract: < Title of contract >

<Place and date>

A: < Name and address of contracting authority >

- 1	SUBMITTED BY

|  | Name(s) of tenderer(s) | Nationality |
| --- | --- | --- |
| Leader* |  |  |
| Partner 2* |  |  |
| Etc.* |  |  |

* Add/delete additional lines for partners as appropriate.  Note that a subcontractor is not considered to be a partner for the purposes of this tender procedure.  If this tender is being submitted by an individual tenderer, the name of the tenderer should be entered as 'leader' (and all other lines should be deleted)

- 2	CONTACT PERSON (for this tender)

| Name |  |
| --- | --- |
| Address |  |
| Telephone |  |
| Fax |  |
| Electronic mail |  |

- 3	TENDERER'S DECLARATION(S)

To be completed and signed by the tenderer (including one from each partner in a consortium).

In response to your letter of invitation to tender for the above contract,

we, the undersigned, hereby declare that:

1	We have examined and accept in full the content of the dossier for invitation to tender No [……………………………….] of [../../..]. We hereby accept its provisions in their entirety, without reservation or restriction.

2	We offer to execute, in accordance with the terms of the tender dossier and the conditions and time limits laid down, without reserve or restriction, the following works:

Lot No [….]: [description of works]

Lot No [….]: [description of works]

Lot no [….]: [………………………………………………………….……]

Lot no [….]: [………………………………………………………….……]

3	The price of our tender [excluding the discounts described under point 4] is:

Lot no 1: [……………………………………………..]

Lot no 2: [……………………………………………..]

Lot no 3: [……………………………………………..]

4	We will grant a discount of [%], or […………..] [in the event of our being awarded Lot No ………]

5	This tender is valid for a period of […………] from the final date for submission of tenders, i.e. until [../../..].

6 	If our tender is accepted, we undertake to provide a performance guarantee of [………..], as required by Article 15 of the General Conditions.

7	Our firm/company [and our subcontractors] has/have the following nationality:

[……………………………………………………………………]

8	We are making this application in our own right and [as partner in the consortium led by < name of the leader / ourselves > ]* for this tender [Lot No]. We confirm that we are not tendering for the same contract in any other form. [We confirm, as a partner in the consortium, that all partners are jointly and severally liable by law for the performance of the contract, that the lead partner is authorised to bind, and receive instructions for and on behalf of, each member, that the performance of the contract, including payments, is the responsibility of the lead partner, and that all partners in the joint venture/consortium are bound to remain in the joint venture/consortium for the entire period of the contract's performance].

9	We are not in any of the situations excluding us from participating in contracts which are listed in Clause 3 of the instructions to tenderers.

10	We agree to abide by the ethics clauses in Clause 36 of the instructions to tenderers and, in particular, have no potential conflict of interest with other candidates or other parties in the tender procedure at the time of the submission of this application. We have no interest of any nature whatsoever in any other tender in this procedure.

11	We will inform the contracting authority immediately if there is any change in the above circumstances at any stage during the implementation of the contract. We also fully recognise and accept that any inaccurate or incomplete information deliberately provided in this application may result in our exclusion from this and other contracts funded by the European Communities.

12 	We note that the contracting authority is not bound to proceed with this invitation to tender and that it reserves the right to award only part of the contract. It will incur no liability towards us should it do so.

Name and first name: […………………………………………………………………]

Duly authorised to sign this tender on behalf of:

[……………………………………………………………………………………   …]

Place and date: […………………………………………………………….………….]

Stamp of the firm/company:

This tender includes the following annexes:

[Numbered list of annexes with titles]

APPENDIX TO TENDER FOR A WORKS CONTRACT

Publication reference: < Publication reference >

- Title of contract: < Title of contract >

(Note: Tenderers are required to fill in the blank spaces in this Appendix)

|  | Subclauses of the General Conditions: Special Conditions for the contract |  |
| --- | --- | --- |
| Name and address of contracting authority |  |  |
| Name and address of contracting authority’s representative |  |  |
| Name and address of project supervisor |  |  |
| Deadline for notice to commence |  |  |
| Deadline for execution |  |  |
| Currency |  |  |
| Law of contract |  |  |
| Language of contract |  |  |
| Language for communications |  |  |
| Period of access to site |  |  |
| Amount of performance guarantee |  |  |
| Deadline for submission of programme |  |  |
| Period after effective date during which contracting authority's representative must issue notice to commence works |  |  |
| Liquidated damages |  |  |
| Limit of liquidated damages for delay |  |  |
| Percentage of retention monies |  |  |
| Minimum amount of interim payment certificates |  |  |
| Percentage for adjustment of provisional sums |  |  |
| Amount of design insurance |  |  |
| Amount of third-party insurance |  | ……………… per accident with the number of occurrences unlimited |
| Periods for submission of insurance |  |  |

Signature	__________________________________________

Capacity 	_____________________________________

Duly authorised to sign for and on behalf of _______________________________________

VOLUME 1

# SECTION 3:
MODEL TENDER GUARANTEE

MODEL TENDER GUARANTEE

Works contract

Invitation to tender no […………………]

We, the undersigned, [name, company name, address], hereby declare that we will guarantee, as principal debtor, to [contracting authority's name and address] on behalf of [contractor's name and address], the payment of [amount of the tender guarantee], without dispute, on receipt of a first written request from the beneficiary.

The guarantee will take effect from the [deadline for submission]. It will remain in force for 90 days after this deadline. It may be extended by the contracting authority for a further 40 days in exceptional cases, notice of which extension(s) to the guarantor is hereby waived.

Should [contractor's name and address] be awarded the contract, this guarantee will be extended for a further 60 days from the notification of award. It will be released upon the signing of the contract by the tenderer and upon provision of the requisite performance guarantee.

Any demand in respect of this guarantee should reach the guarantor not later than the above date. We note that you will release the guarantee and notify us of the fact at the latest within 30 days of the expiry of the tender validity period, including any extensions, in accordance with the instructions to tenderers.

Any request to pay under the terms of the guarantee must be countersigned by the Head of Delegation of the European Commission in the state of the contracting authority. In case of a temporary substitution of the Contracting authority by the Commission, any request for payment of the guarantee will only bear the signature of the representative of the Commission, whether the Head of Delegation concerned, or the authorised person at Headquarters level (this paragraph must be deleted when the Contracting authority is the Commission)

The law and the jurisdiction applicable to the guarantee shall be that of (EU Member State or ACP State where guarantee issued).

Done at ………….., ../../..

Name and first name: ………………………For:……………………]

Signature: ……………..

[stamp of the body providing the guarantee]

VOLUME 1

# SECTION 4:
QUESTIONNAIRE

CONTENTS

ADDITIONAL NOTICE TO TENDERERS

FORM 4.1	GENERAL INFORMATION ABOUT THE TENDERER

FORM 4.2	DESCRIPTION OF ORGANISATION

FORM 4.3	POWER OF ATTORNEY

FORM 4.4	FINANCIAL STATEMENT

FORM 4.5	FINANCIAL IDENTIFICATION FORM

FORM 4.6	TECHNICAL QUALIFICATIONS

4.6.1	STAFF

4.6.2	PLANT

4.6.3	WORKPLAN AND PROGRAMME

4.6.4	EXPERIENCE AS CONTRACTOR

4.6.5	INFORMATION ON JOINT VENTURES

4.6.6	LITIGATION HISTORY

4.6.7	QUALITY ASSURANCE SYSTEM(S)

4.6.8	ACCOMMODATION FOR THE PROJECT SUPERVISOR

4.6.9	FURTHER INFORMATION

These documents may be adapted as required by the project.

VOLUME 1

SECTION 4

QUESTIONNAIRE

# ADDITIONAL NOTICE TO TENDERERS

- 1.	All questions contained in the forms must be answered by the tenderer.

- 2. 	Additional sheets may be attached as necessary.

- 3. 	If a question does not apply to the tenderer, "not applicable" should be entered alongside with a brief explanation of why.

- 4. 	Every single page of each form must be numbered consecutively in the bottom right-hand corner.

- 5. 	Financial data and declarations presented by the tenderer must be given in EURO or NATIONAL CURRENCY. Original bank statements may be also attached for reference.

- 6. 	Attached documents/certificates must always be accompanied by a relevant translation in the language of the procedure.

- 7. 	Each partner in a joint venture/consortium must fill in and submit every form.

- 8. 	Firms applying as a joint venture/consortium must also complete Form 4.5.5 concerning joint ventures/consortia.

- 9. 	The person signing this questionnaire guarantees the truthfulness and accuracy of all the statements made.

- 10. The accuracy of the answers to the questionnaire, their completeness and the attached documentation will be taken into account in the tender evaluation. The attention of tenderers is also drawn to the fact that the absence of some data may cause their non-compliance in the related item of evaluation.

VOLUME 1

SECTION 4

# FORM 4.1
GENERAL INFORMATION ABOUT THE TENDERER

- Name of company............................................................................................................

Official address ..............................................……………………………………................................................................................................................................................................................................................
Telephone ................ Fax...................... Telex..............E-mail…..

- Names and nationalities of principals/directors and associates.................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................

- Type of company (natural person, partnership, corporation, etc.).............................................................................................................

- Description of company (e.g. general civil engineering contractor)

- Nationality of company ...........................................................

- Number of years experience as contractor

- in own country ...............................

- internationally ......................

- Registration details ...................................................................................................................................................................................
Please attach copy of the registration certificate

- Equity in the company
Shares (%)............................................................................................................
............................................................................................................

- Name(s) and address(es) of companies involved in the project and whether parent/subsidiary/subcontractor/other:.............................................................................................................
.............................................................................................................
.............................................................................................................

- If the company is a subsidiary, what involvement, if any, will the parent company have in the project?

...............................................................................................

- Foreign companies must state whether they are established in the state of the contracting authority in accordance with applicable regulations (for information only)

Signature:………………………...……………………...

(a person or persons authorised to sign on behalf of the tenderer)

Date:.....................}

VOLUME 1

SECTION 4

# FORM 4.2
DESCCRIPTION OF ORGANISATION

{Please give details here below of the organisation of your company, showing the position of directors, key personnel and functions.

Signature ...........................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date...........................................}

VOLUME 1

SECTION 4

# FORM 4.3
POWER OF ATTORNEY

Please attach here the power of attorney empowering the signatory of the tender and all related documentation.

Signature: 	..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:		.....................}

VOLUME 1

SECTION 4

# FORM 4.4
FINANCIAL STATEMENT

Please provide all of the information required by this form in EURO or NATIONAL CURRENCY equivalent.

4.4.1	Basic capital

| Amount | Euro or NC |
| --- | --- |
| Currency.................................. | Euro or NC |
| Authorised............................... | Euro or NC |
| Issued...................................... | Euro or NC |

4.4.2	Annual value of construction work undertaken for each of the last three years, and projected for the next two years

| Euro or NC | Year -3 | Year -2 | Last year | Current year | Year +1 | Year +2 |
| --- | --- | --- | --- | --- | --- | --- |
| National |  |  |  |  |  |  |
| International |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |

4.4.3	Approximate value of works in hand (at home and abroad)

............................................ Euro or local currency

4.4.4	Please attach copies of the company's previous X years’ certified statements of account (with translations into the language of the procedure if necessary) from which the following basic data will be abstracted; and provide the same information projected forward for the next two years.

| Euro or NC | Year-2 | Year-1 | Last year | Current year | Year+1 | Year+2 |
| --- | --- | --- | --- | --- | --- | --- |
| 1.Total assets 2.Total liabilities Net Value (1 minus 2) | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... |
| 3.Liquid assets 4.Short-term debts Working capital (3 minus 4) | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... |
| 5.Pre-tax profits 6.Losses | .................................................................... | .................................................... | .................................................... | ................................................................ | ...................................................................... | ........................................................................ |

4.4.5	Name and address of banks (principal/others):

.............................................................................................................................................................................................................................................................................................................................................

4.4.6	Please enclose a reference/certificate about the financial situation of the company and its access to credit facilities (maximum amount of credit facility to be stated in euro or NC equivalent)

Signature: 	..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:		.....................}

VOLUME 1

SECTION 4

# FORM 4.5
FINANCIAL IDENTIFICATION FORM

HOLDER OF THE BANK ACCOUNT

NAME	



ADDRESS	



TOWN/CITY	

POST CODE   

CONTACT	

TELEPHONE	   

FAX        	E-MAIL 

VAT NUMBER	   

BANK

NAME	



ADDRESS     



TOWN/CITY      

POST CODE    COUNTRY 		

ACCOUNT NUMBER   

IBAN (optional)  	  

REMARKS:

| Stamp of bank + signature of its representative (both obligatory) |  | Date + signature of account holder (obligatory) |
| --- | --- | --- |

VOLUME 1

SECTION 4

QUESTIONNAIRE

# FORMS 4.6.1 TO 9
 TECHNICAL QUALIFICATIONS

VOLUME 1

SECTION 4

# FORM 4.6.1.1
OVERVIEW OF THE TENDERER'S PERSONNEL

{i -	Overview

a -	Directors and management 	........................

b -	Administrative staff	........................

c -	Technical staff

- Engineers	........................

- Surveyors

- Foremen	........................

- Mechanics

- Technicians	........................

- Machine operators

- Drivers	........................

- Other skilled staff

- Labourers and unskilled staff 	........................

________________________________________________

Total	 ===========

ii -	Site operatives to be employed on the contract (if relevant)

a -	Site management	........................

b -	Administrative staff	........................

c -	Technical staff

- Engineers	........................

- Surveyors

- Foremen	........................

- Mechanics

- Technicians	........................

- Machine operators

- Drivers	........................

- Other skilled staff

- Labourers and unskilled staff 	........................

_______________________________________________

Total	===========

Signature:....................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date ............................................}

VOLUME 1

SECTION 4

# FORM 4.6.1.2
PERSONNEL TO BE EMPLOYED ON THE CONTRACT

{

| Position/Name | Nationality | Age | Education | Years of experience (with the company/in construction) | Major works for which responsible (project/value) |
| --- | --- | --- | --- | --- | --- |
| Manager |  |  |  | / |  |
| Assistant manager |  |  |  | / |  |
| Quality control ......................................... |  |  |  | / |  |
| Others responsible for ......................................... |  |  |  | / |  |
| Others responsible for ......................................... |  |  |  | / |  |

Signature:....................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date.........................................}

VOLUME 1

SECTION 4

# FORM 4.6.1.3
PROFESSIONAL EXPERIENCE OF KEY PERSONNEL
CURRICULUM VITAE

(Maximum 3 pages + 3 pages of annexes)

{Proposed position in the contract:

1.	Surname:

2.	Name:

3. 	Date and place of birth:

4.	Nationality:

5.	Civil status:

Address (phone/fax/e-mail):

6. 	Education:

| Institutions: |  |
| --- | --- |
| Date: From (month/year) To (month/year) |  |
| Degree: |  |

7. 	Language skills

(On a scale of 1 to 5, with 5 being the highest):

| Language | Level | Comprehension | Spoken | Written |
| --- | --- | --- | --- | --- |
|  | Mother tongue |  |  |  |

8.	Membership of professional bodies:

9.	Other skills (e.g. computer literacy, etc.):

10.	Present position:

11.	Years of professional experience:

12.	Key qualifications:

13.	Specific experience in non-industrialised countries:

| Country(-ies) ............................................ | Date: from (month/year) to (month/year) | Name and brief description of the project |
| --- | --- | --- |

14.	Professional experience

| Date: from (month/year) to (month/year) |  |
| --- | --- |
| Site |  |
| Company/organisation |  |
| Position |  |
| Job description |  |

15.	Others:

15a.	Publications and seminars:

- 15b.	References:

Signature:....................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date...........................}

VOLUME 1

SECTION 4

# FORM 4.6.2
PLANT

{ Plant proposed and available for the performance of the contract

|  | DESCRIPTION (type/make/model) | Power/ capacity | No. of units | Age (years) | Owned (O) or hired (H) and percentage of ownership | Origin (country) | Present approximate value in euro or national currency |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A) | CONSTRUCTION PLANT |  |  |  |  |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |

|  | DESCRIPTION (type/make/model) | Power/ capacity | No. of units | Age (years) | Owned (O) or hired (H) and percentage of ownership | Origin (country) | Present approximate value in euro or national currency |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B) | VEHICLES AND TRUCKS |  |  |  |  |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
| C) | OTHER PLANT |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |
|  |  |  |  |  | / |  |  |

Signature ...........................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date................................................}

VOLUME 1

SECTION 4

# FORM 4.6.3
WORKPLAN AND PROGRAMME

4.6.3.1	State the proposed location of your main office on the site, stations (steel structures/concrete/asphalt), warehouses, laboratories, accommodation, etc. (sketches to be attached as required)

4.6.3.2	Give a brief outline of your programme for the completion of the works in accordance with the required method of construction and stated time of completion

4.6.3.3	Attach a critical milestone bar chart (schedule of execution) representing the construction programme and detailing the relevant activities, dates, allocation of labour and plant resources, etc.

4.6.3.4	If the tenderer plans to subcontract part of the works, he must provide the following details:

| Work intended to be subcontracted | Name and details of subcontractors | Value of subcontract as percentage of the total cost of the project | Experience in similar work (details to be specified) |
| --- | --- | --- | --- |

Signature .......................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date .....................................}

VOLUME 1

SECTION 4

# FORM 4.6.4
EXPERIENCE AS CONTRACTOR

{4.6.4.1	 List of contracts of similar nature and extent performed during the past <insert number> years

| Name of project/kind of works | Total value of works for which contractor was responsible | Period of contract | Starting date | Percentage of works completed | Contracting authority and place | Prime contractor (P) or subcontractor (S) | Final acceptance issued? - Yes - Not yet (current contracts) - No |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A) National |  |  |  |  |  |  |  |

| Name of project/kind of works | Total value of works for which contractor was responsible | Period of contract | Starting date | Percentage of works completed | Contracting authority and place | Prime contractor (P) or subcontractor (S) | Final acceptance issued? - Yes - Not yet (current contracts) - No |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B) International |  |  |  |  |  |  |  |

4.6.4.2 Please attach here available references and certificates from the relevant contracting authorities

Signature:………………………...……………………...

(a person or persons authorised to sign on behalf of the tenderer)

Date      ..................}

VOLUME 1

SECTION 4

# FORM 4.6.5
DATA ON JOINT VENTURES

{4.6.5.1 Name ......................................................................................

4.6.5.2 Managing board's address .................................................. .................................................................................................. Telex:......................…………………………… Telephone: .........................Fax:..............................E-mail:.....

4.6.5.3 Agency in the state of the contracting authority, if any (in the case of a joint venture/consortium with a foreign lead partner) Office address .................................................................................................. Telex:......................…………………………… Telephone: ..............................Fax:.........................................

4.6.5.4 Names of partners i) .............................................................................................. ii) .............................................................................................. iii) .............................................................................................. etc. ............................................................................................

4.6.5.5 Name of lead partner .................................................................................................. ..................................................................................................

4.6.5.6 Agreement governing the formation of the joint venture/consortium i) Date of signature: .............................................................. ii) Place: .................................................................................. iii) Enclosure - joint venture/consortium agreement

4.6.5.7 Proposed division of responsibilities between partners (in %) with indication of the type of the works to be performed by each .................................................................................................. .................................................................................................. .................................................................................................. .................................................................................................. ..................................................................................................

Signature: 	  ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:		.....................}

VOLUME 1

SECTION 4

# FORM 4.6.6
LITIGATION HISTORY

{Please provide information on any history of litigation or arbitration resulting from contracts executed during the last X years or currently under execution.

A separate sheet should be used for each partner of a joint venture/consortium.

| Year | Award FOR or AGAINST tenderer | Name of client, case and matter in dispute | Disputed amount (current value in euro or NC) |
| --- | --- | --- | --- |

Signature:………………………...……………………...

(a person or persons authorised to sign on behalf of the tenderer)

Date      ..................}

VOLUME 1

SECTION 4

# FORM 4.6.7
QUALITY ASSURANCE SYSTEM(S)

{Please provide hereunder details of the quality assurance system(s) it is proposed to use to ensure successful completion of the works.

Signature:....................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date      ..................}

VOLUME 1

SECTION 4

# FORM 4.6.8
ACCOMMODATION FOR THE PROJECT SUPERVISOR

{Please attach sketches and data detailing the characteristics of the accommodation and facilities proposed by the tenderer under the relevant items in the price schedule/breakdown of the overall price.

Signature:....................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date      ..................}

VOLUME 1

SECTION 4

# FORM 4.6.9
FURTHER INFORMATION

{Tenderers may add here any further information that they deem useful for the evaluation of their tenders.

Signature:....................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date.................}

VOLUME 1

# SECTION 5:
GLOSSARY

- Definitions

ACP States: the African, Caribbean and Pacific States signatories of the ACP-CE Partnership Agreement signed in Cotonou on 23 June 2000.

Candidate: any natural or legal person or group thereof applying to take part in a restricted procedure.

Commission: the Commission of the European Communities.

Community: the European Community.

Conflict of interest: any event influencing the capacity of a candidate, tenderer or contractor to give an objective and impartial professional opinion, or preventing him, at any moment, from giving priority to the interests of the contracting authority. Any consideration relating to possible contracts in the future or conflict with other commitments, past or present, of a candidate, tenderer or contractor, or any conflict with his own interests. These restrictions also apply to subcontractors and employees of the candidate, tenderer or contractor.

Contracting authority: the state or public or private legal person concluding the contract, as provided for in the financing agreement.

Contractor: the tenderer selected at the end of the procedure for the award of the contract.

Day: calendar day.

Direct labour operations: projects and programmes implemented through public or semi-public agencies or departments of the ACP State or States concerned or by the person responsible for executing the operation.

EDF: the European Development Fund.

Evaluation committee: a committee made up of an odd number of members (at least three) possessing the technical and administrative capacities necessary to give an informed opinion on tenders.

Framework contract: a fixed-term contract for the provision of an undetermined volume of a specific category of services or supplies.

General Conditions: the general contractual provisions setting out the administrative, financial, legal and technical clauses governing the execution of contracts.

General Regulations: the general regulations on works, supply and service contracts financed by the 9th European Development Fund. They also apply to contracts financed from any future fund under the Cotonou Agreement, save where the ACP-EC Council of Ministers decides otherwise.

Head of Delegation: the representative of the Commission in the ACP States.

Hybrid contract: a contract between the contracting authority and a service provider, supplier or construction firm covering two or more of the following: works, supplies and services

Member State: Member States of the European Community.

Most economically advantageous tender: the best tender by the criteria laid down for the contract in question, e.g. quality, technical properties, aesthetic and functional qualities, after-sales service and technical assistance, delivery date or performance period, the price or lowest price. These criteria must be published in the procurement notice or stated in the tender dossier.

Negotiated procedure: procedure without prior publication of a procurement notice, in which the contracting authority consults the candidate or candidates of its choice and negotiates the terms of the contract with one or more of them (see points 10.1.2., 14.1.2, 14.2.2 and 19.1.2 of the General Regulations).

Open procedure: procedure in which any natural or legal person or group thereof may submit a tender in response to a procurement notice.

Relevant media: publication in the Official Journal of the European Union and on the Internet is obligatory for all contracts covered by the General Regulations. Publication in the official journals of the ACP States and, if need be, specialised publications is necessary.

Restricted procedure: procedure in which, after publication of a procurement notice, only candidates invited by the contracting authority may submit a tender.

Simplified procedure: procedure without prior publication of a procurement notice, in which only candidates invited by the contracting authority may submit tenders.

Special Conditions: the special conditions laid down by the contracting authority as an integral part of the tender dossier, including amendments to the General Conditions, clauses specific to the contract, the terms of reference (for a service contract) or technical specifications (for a supply or works contract) and any other point regarding the contract.

Study contract: a service contract between a service provider and the contracting authority concerning, for example, identification and preparatory studies for projects, feasibility studies, economic and market studies, technical studies, evaluations and audits.

Supply contract: a contract between a supplier and the contracting authority for the purchase, lease, hire or hire-purchase, with or without an option to buy, of goods. It may also cover such tasks as installation, servicing, repairs, training and after-sales service.

Technical assistance contract: a contract between a service provider and the contracting authority under which the service provider exercises an advisory role, directs or supervises a project, provides the experts stipulated in the contract or acts as a procurement agent.

Tender dossier: the dossier, either prepared by the Commission and sent to the contracting authority for approval and launching of the procedure (international tenders) or submitted by the contracting authority for approval to the Head of Delegation before issuing it (all the other tenders) and containing all the documents needed to prepare and submit a tender.

Tenderer: any natural or legal person or group of such persons submitting a tender with a view to concluding a contract.

Terms of reference: the document drawn up by the contracting authority setting out its requirements and/or objectives in respect of the provision of services, specifying, where relevant, the methods and resources to be used and/or results to be attained.

Time limits: periods which begin to run from the day following the act or event which serves as their starting point. Where the last day of a period is not a working day, the period expires at the end of the next working day.

Works contract: a contract between a construction firm and the contracting authority for the execution of works or the building of a structure.

VOLUME 1

# SECTION 6:
EVALUATION GRID AND OTHER ANNEXES

## ADMINISTRATIVE COMPLIANCE GRID

## (To be customised according to the project. The criteria indicated are used by the evaluation committee.)

| Contract title: |  | Publication reference: |  |
| --- | --- | --- | --- |

| Tender envelope number | Tenderer's name | Nationality of tenderer (consortium) eligible? (Yes/No) | Documentation complete? (Yes/No) | Language as required? (Yes/No) | Tender submission form properly completed? (Yes/No) | Consortium agreement signed by all partners? (Yes/No/Not applicable) | Sub-contracting statement acceptable? (Yes/No/Not applicable) | Have valid supporting documents been supplied in respect of the exclusion criteria listed in Section 2.3.3 of the Practical Guide? | Other administrative requirements in tender dossier? (Yes/No/Not applicable) | Overall decision? (Accept/ Reject) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |

| Chairman's name |  |
| --- | --- |
| Chairman's signature |  |
| Date |  |

## EVALUATION GRID
(To be customised according to the project. The criteria indicated are used by the evaluation committee.)
Must be completed by each member of the evaluation committee.

| Contract title: |  | Publication reference: |  |
| --- | --- | --- | --- |

| Tender envelope No | Tenderer's name | Rules of origin respected? (Yes/No) | Economic and financial capacity? (OK/a/b/…) | Professional capacity? (OK/a/b/…) | Technical capacity? (OK/a/b/…) | Compliance with technical specifications? (OK/a/b/…) | Ancillary services as required? (OK/a/b/…) | Nationalities of any experts and/or subcontractors eligible? (Yes/No) | Other technical requirements in tender dossier? (Yes/No/Not applicable) | Technical compliance? (Yes/No) | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Evaluator's name |  |
| --- | --- |
| Evaluator's signature |  |
| Date |  |

# VOLUME 2

# SECTION 1:
CONTRACT FORM

- FINANCED BY THE EUROPEAN DEVELOPMENT FUND

- PROJECT [title and number]

- CONTRACT [number]

This contract is concluded between:

..........................................................................................................................................................

address:.………………………………………………………………….………………………….….………………………………

(hereinafter called “the contracting authority”) of the one part and

........................................................................

.........................................................................................................................................................

address:.………………………………………………………………….………………………….….………………………………

(hereinafter called ”the Contractor”) of the other part,

Whereas the contracting authority is desirous that certain works should be executed by the Contractor, viz.:

Construction of    .................................................................................................................................

and has accepted a tender by the Contractor for the execution and completion of such works and the remedying of any defects therein.

It has been agreed as follows:

1. 	In this contract words and expressions shall have the meanings assigned to them in the contractual conditions set out below.

2. 	The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

(a) the contract,

(b) the Special Conditions,

(c) the General Conditions,

(d) the technical specifications,

(e) the design documentation (drawings),

(f) the completed price schedule (after arithmetical corrections)/price breakdown,

(g) the tender with the appendix,

(h) any other document forming part of the contract.

Addenda have the order of precedence of the document they are modifying.

3. 	In consideration of the payments to be made by the contracting authority to the Contractor as hereinafter mentioned, the Contractor undertakes to execute and complete the works and remedy defects therein in full compliance with the provisions of the contract.

4.	The contracting authority hereby agrees to pay the Contractor in consideration of the execution and completion of the works and remedying of defects therein the amount of:

- Contract price (excluding VAT/other taxes) 	.........................................	EURO or NC

(Community contribution................................................................       	EURO

< where necessary, enter other sources of financing >

- VAT and other taxes (EURO or NC)

- Contract price (in words: EURO or NC)

or such other sum as may become payable under the provisions of the contract at the times and in the manner prescribed by the contract. VAT shall be paid in compliance with the binding regulations, national law and international agreements concerning the execution of the program. VAT and other taxes are not payable on funds originating in the European Community.

5.	In witness whereof the parties hereto have signed the contract. This contract shall take effect on the date on which it is signed by the last party, namely the Contractor.

| CONTRACTING AUTHORITY | CONTRACTOR: |
| --- | --- |
| Signed and sealed by ........................................................................ . Name of the signatory (in block capitals) ....................................................................... ........................................................................ Date ........................................................................ ............................................................................................................................................................................................................................................................................................................ | Signed and sealed by ............................................................................... Name of the signatory (in block capitals) In the capacity of ............................................................................................................................................ Being fully authorised by and acting on behalf of.......................................................................................................................................................... Date ...................................................................... ENDORSED FOR FINANCING BY THE HEAD OF DELEGATION OF THE EUROPEAN COMMISSION ................................................................ Name of the signatory (in block capitals) .............................................................................. Date ...................................................................... ............................................................................... .............................................................................. |

VOLUME 2

# SECTION 2:
GENERAL CONDITIONS FOR WORKS CONTRACTS FINANCED BY THE EUROPEAN DEVELOPMENT FUND
(ACP-EC Council of Ministers Decision No 3/90 of 29 March 1990)

VOLUME 2

# SECTION 3:
SPECIAL CONDITIONS

- CONTENTS

VOLUME 1	4

SECTION 1:  INSTRUCTIONS TO TENDERERS	4

GENERAL	9

TENDER DOSSIER	15

PREPARATION OF TENDERS	17

SUBMISSION OF TENDERS	22

OPENING AND EVALUATION OF TENDERS	24

AWARD OF THE CONTRACT	27

SECTION 2: TENDER FORM - APPENDIX TO THE TENDER	32

1	SUBMITTED BY	33

2	CONTACT PERSON (for this tender)	33

3	TENDERER'S DECLARATION(S)	34

Title of contract: < Title of contract >	36

SECTION 3: MODEL TENDER GUARANTEE	38

SECTION 4: QUESTIONNAIRE	40

ADDITIONAL NOTICE TO TENDERERS	42

FORM 4.1 GENERAL INFORMATION ABOUT THE TENDERER	43

FORM 4.2 DESCCRIPTION OF ORGANISATION	44

FORM 4.3 POWER OF ATTORNEY	45

FORM 4.4 FINANCIAL STATEMENT	46

FORM 4.5 FINANCIAL IDENTIFICATION FORM	48

FORMS 4.6.1 TO 9  TECHNICAL QUALIFICATIONS	49

FORM 4.6.1.1 OVERVIEW OF THE TENDERER'S PERSONNEL	50

FORM 4.6.1.2 PERSONNEL TO BE EMPLOYED ON THE CONTRACT	51

FORM 4.6.1.3 PROFESSIONAL EXPERIENCE OF KEY PERSONNEL CURRICULUM VITAE	52

FORM 4.6.2 PLANT	54

FORM 4.6.3 WORKPLAN AND PROGRAMME	56

FORM 4.6.4 EXPERIENCE AS CONTRACTOR	57

FORM 4.6.5 DATA ON JOINT VENTURES	59

FORM 4.6.6 LITIGATION HISTORY	60

FORM 4.6.7 QUALITY ASSURANCE SYSTEM(S)	61

FORM 4.6.8 ACCOMMODATION FOR THE PROJECT SUPERVISOR	62

FORM 4.6.9 FURTHER INFORMATION	63

SECTION 5: GLOSSARY	64

Definitions	65

SECTION 6: EVALUATION GRID AND OTHER ANNEXES	68

ADMINISTRATIVE COMPLIANCE GRID	69

(To be customised according to the project. The criteria indicated are used by the evaluation committee.)	69

EVALUATION GRID (To be customised according to the project. The criteria indicated are used by the evaluation committee.) Must be completed by each member of the evaluation committee.	71

VOLUME 2	70

SECTION 1: CONTRACT FORM	70

FINANCED BY THE EUROPEAN DEVELOPMENT FUND	70

PROJECT [title and number]	70

CONTRACT [number]	70

SECTION 2: GENERAL CONDITIONS FOR WORKS CONTRACTS FINANCED BY THE EUROPEAN DEVELOPMENT FUND (ACP-EC Council of Ministers Decision No 3/90 of 29 March 1990)	72

SECTION 3: SPECIAL CONDITIONS	73

CONTENTS	73

Article 1	: Definitions	76

Article 2: 	Law and language of the contract	76

Article 3: 	Order of precedence of contract documents	76

Article 4: 	Communications	76

Article 5:	The project supervisor and his representative	76

Article 7:	Subcontracting	77

Article 8: 	Documents to be provided	77

Article 9:	Access to the site	77

Article 15: 	Performance guarantee	77

Article 16: 	Insurance	78

Article 17:	Performance programme	78

Article 18: 	Detailed breakdown of prices	78

Article 19: 	Contractor's drawings	79

Article 24: 	Interference with traffic	79

Article 27: 	Demolished materials	79

Article 30: 	Soil studies	79

Article 32: 	Patents and licences	79

Article 33: 	Commencement order	80

Article 34: 	Performance period	80

Article 36: 	Delays in performance	80

Article 37: 	Modifications	80

Article 39: 	Work register	80

Article 40: 	Quality of works and materials	80

Article 41: 	Inspection and testing	81

Article 43: 	Ownership of plant and materials	81

Article 44: 	General conditions for payments	81

Article 46: 	Advances	82

Article 47: 	Retention monies	83

Article 48 	Price revision	83

Article 49: 	Measurement	83

Article 50: 	Instalments	83

Article 51: 	Final statement of account	83

Article 53: 	Delayed payments	83

Article 59: 	Partial acceptance	84

Article 60: 	Provisional acceptance	84

Article 61: 	Maintenance obligations	84

Article 64: 	Termination by the contracting authority	84

Article 65: 	Termination by the Contractor	84

Article 68: 	Dispute settlement	85

Article 69: Ethics clauses	85

Article 70: Administrative and financial penalties	87

Article 71: Checks and audits by Community bodies	87

Article 72: 	Visibility	88

Article 73: 	Further additional clauses	88

SECTION 4 MODEL PERFORMANCE GUARANTEE	89

SECTION 5 MODEL ADVANCE PAYMENT GUARANTEE	90

SECTION 6 MODEL RETENTION GUARANTEE	91

TECHNICAL SPECIFICATIONS	92

VOLUME 4	96

BREAKDOWN OF THE OVERALL PRICE	96

PRICE SCHEDULE	100

I. PREAMBLE	101

II. TERMS RELATING TO PAYMENTS	102

III. PRICING	102

IV. TAXES	103

V. COMPLETING THE PRICE SCHEDULE	103

VI. DESCRIPTION OF UNIT PRICES	103

VOLUME 5	105

DESIGN DOCUMENTS AND DRAWINGS	105

These Special Conditions amplify and, if necessary, supplement the General Conditions. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the articles of the Special Conditions is not consecutive but follows the numbering of the articles of the General Conditions. Other Special Conditions should be indicated afterwards.

For brevity’s sake, the General Conditions and Special Conditions are hereinafter referred to by the abbreviations GC and SC respectively.

- Article 1	:	Definitions

[Specify here the definitions used in the GC, which must be consistent with those in the Appendix]

1.1 Financing agreement: […]

Contracting authority: […]

State of the contracting authority: […]

Project supervisor: […]

Project supervisor's representative: […]

National currency: [ …]

….

- Article 2: 	Law and language of the contract

2.1	[Specify here any derogation from the principle that the contract is governed by the law of the state of the contracting authority]

2.3	The language used shall be <English>.

- Article 3: 	Order of precedence of contract documents

The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

(a) the contract,

(b) the Special Conditions,

(c) the General Conditions,

(d) the technical specifications,

(e) the design documentation (drawings),

(f) the completed price schedule (after arithmetical corrections)/price breakdown

(g) the tender with the appendix,

(h) any other document forming part of the contract.

- Article 4: 	Communications

[Enter the parties’ addresses, other contact details, people to contact, documents to be provided, and, if necessary, the procedure used by the parties for their communications]

- Article 5:	The project supervisor and his representative

5.1 [Specify the powers of the project supervisor and his representative]

5.2 	The role of the project supervisor’s representative shall be to supervise and inspect works and to test and examine the materials employed and the quality of workmanship.  Under no circumstances will the project supervisor’s representative be empowered to relieve the Contractor of his obligations under the contract or – save where express instructions to that effect are given below or in the contract – order works resulting in an extension of the period of performance or additional costs to be paid by the contracting authority or introduce variants in the nature or scale of the works.

[Specify the resources available to the project supervisor and his representative]

5.4 [Specify the practical arrangements for administrative orders]

- Article 7:	Subcontracting

[Specify one of the two options]

1) The following subcontracting is envisaged:

- ( identity of the subcontractor(s))

- (tasks assigned to the subcontractor(s))

(or)

2) There shall be no subcontracting.

- Article 8: 	Documents to be provided

8.3 [Specify the documents to be provided and the procedure used, if necessary, by the contracting authority and the project supervisor to approve drawings and other documents provided by the Contractor.]

- Article 9:	Access to the site

9.1 The Contractor’s attention is drawn to the fact that there is a Head of Delegation of the European Commission in the state of the contracting authority. The Contractor is bound to give the Head of Delegation free access to his sites, factories, workshops, etc., and generally assist the Head of Delegation, like the project supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the Head of Delegation.

All correspondence between the Contractor and the contracting authority or project supervisor must be copied, for information, to the Head of Delegation of the European Commission at the following official address:

[Enter official address]

- Article 15: 	Performance guarantee

15.1	The amount of the performance guarantee is set at 10% of the price fixed in the contract and any addenda thereto.

15.8	[Specify one of the following two conditions for releasing the performance guarantee:

(*) The performance guarantee shall be released within 30 days of the issue of the signed final statement of account referred to in Article 51 of the GC.

(*) Half the guarantee shall be released within 30 days of the date of provisional acceptance.]

- Article 16: 	Insurance

[Specify any specific insurance requirements]

16.4 	The amount of insurance covering liability with regard to risks and civil liability insurance shall be:

(*) – unlimited

(*) – limited (specify amount and currency).

- Article 17:	Performance programme

[Specify the specific requirements of the performance programme with dates and deadlines Otherwise enter the following provisions:]

17.1	A proposal for a performance programme and a method statement showing how the Contractor proposes to carry out the works, including the grounds for the proposed programme, shall be attached to the tender.

Any amendments to the programme or method statement may, if accepted by both parties, be included in the contract.

Within 30 days of receipt of the notification of the award of contract, the Contractor shall provide the project supervisor with a performance programme broken down by activity and by month and including the following documents:

- an organisation chart containing the names, qualifications and curricula vitae of the staff responsible for the site,

- the sequence, by month and by nature, in which the Contractor proposes to carry out the works, in particular showing forecasts of manpower and deliveries of equipment, materials, water, etc..

- a plan for the setting out and organisation of the site,

- a general description of the methods which the Contractor proposes to adopt for carrying out the works.

The project supervisor shall return these documents to the Contractor with his approval or any relevant remarks within ten days of receipt, save where the project supervisor, within those ten days, notifies the Contractor of his wish for a meeting.

- Article 18: 	Detailed breakdown of prices

18.2	Within 30 days of notification of the award of contract, the Contractor shall provide the project supervisor with a detailed quarterly cashflow estimate as provided for in Article 18.2 of the GC.

- Article 19: 	Contractor's drawings

19.1 During the performance of the contract, the Contractor shall draw up and submit the following documents for the project supervisor's approval:

- In the case of bridges and other reinforced concrete structures, the Contractor shall carry out the requisite soil surveys before commencing work on the foundations. The Contractor must submit the results of these surveys and the calculations for the foundations, in triplicate, to the project supervisor at least one month before commencing construction of the works in question.

- The Contractor shall prepare, at his own expense, all design and construction drawings and other documents and objects necessary for the proper execution of the contract, and in particular drawings and design calculations and the reinforcement drawings for reinforced concrete structures. The Contractor shall submit, in triplicate, construction, design and reinforcement drawings, design calculations and any other documents or objects he is to provide for the project supervisor’s approval at least one month before commencing construction of the works in question.

- Within 15 days of receiving the drawings, design calculations, objects and other documents required under the previous two indents, the project supervisor shall return them to the Contractor with either his endorsement or his remarks.

19.3 Within 15 days of being notified of the project supervisor’s remarks, the Contractor shall make the requisite corrections, adjustments etc. to the documents, drawings, design calculations etc. The corrected or adjusted documents, drawings, design calculations etc. shall be resubmitted for the project supervisor’s approval under the same procedure.

The project supervisor’s approval in no way diminishes the Contractor’s liability.

- Article 24: 	Interference with traffic

[Specify any special measures required of the Contractor in respect of traffic on and around the site]

- Article 27: 	Demolished materials

27.1	[Specify if demolition materials become the property of the contracting authority]

27.4	[Specify who is to remove demolition materials if not the Contractor]

- Article 30: 	Soil studies

30.1	[Specify, if necessary, the arrangements for soil studies]

- Article 32: 	Patents and licences

32.1	[Specify whether there is a derogation from Article 32 of the GC]

- Article 33: 	Commencement order

33.1	[The contract shall enter into force when it is signed by the Contractor. Performance of the contract shall begin <on/on the date/at the time> specified by the contracting authority via an administrative order forwarded by the project supervisor.

- Article 34: 	Performance period

34.1	[Specify the performance period(s) according to the date stipulated in the previous Article <number of months in figures and words>]

- Article 36: 	Delays in performance

36.1	[Specify the amount of the liquidated damages per day of delay and the maximum aggregate amount of such compensation; 1/1000 of the contract price per day's delay up to a limit of 20% of the total contract price or 100 000 euro per day's delay up to a limit of 10 000 000 euro]

Otherwise enter the following provisions:

The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of performance and the actual date of completion, up to a maximum amount of 10% of the contract price or, if the contract is subdivided into phases, 10% of the price of the phase concerned.

- Article 37: 	Modifications

37.8	Contract modifications not covered by an administrative order must be formalised through an addendum to the contract signed by all parties. Changes of address or bank account may simply be notified in writing by the Contractor to the contracting authority. All contract modifications must respect the general principles defined in the Practical Guide to contract procedures under the 9th European Development Fund.

- Article 39: 	Work register

39.1	[Specify if a work register is required and the practical details of its working]

- Article 40: 	Quality of works and materials

40.1  The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*) the following specifications …..

(*) the requirements of [Specify the technical document(s) containing these requirements].

[Specify any authorised derogation to the rules of origin]

When importing goods, any change in the specified origin must have been pointed out to the project supervisor and approved by him.

40.2	[Specify whether preliminary technical acceptance is necessary and the conditions governing its implementation]

- Article 41: 	Inspection and testing

[Specify the places to be inspected and tested in accordance with Article 41 of the GC and the practical arrangements for testing]

- Article 43: 	Ownership of plant and materials

42.2	[Specify if the equipment, temporary structures, plant and materials on the site belong to the contracting authority under Article 43 of the GC and the legal instrument(s) used]

- Article 44: 	General conditions for payments

44.1	Payments shall be made in <euro or national currency>.

[Specify the administrative or technical conditions governing payments of advances, instalments and/or final payments]

Payments shall be authorised and made by [give the address of the relevant unit and any other relevant information].

Where invoices are presented to the contracting authority, the Contractor may inform the Commission of the European Communities thereof by sending a copy of the correspondence to [enter address of the Delegation if this option is used].

44.3	The European Community’s liability for payments under this contract shall end no later than 18 months after the end of the period of performance.

44.4	Within 90 days of receiving a request from the contracting authority to do so, the Contractor undertakes to repay to the contracting authority any sums paid in excess of the final amount due.

Once the deadline referred to above has expired, the contracting authority - unless the Contractor is a government department or public body in a Community Member State – may claim default interest:

- at the rediscount rate applied by the issuing institution of the country of the contracting authority where payments are in that country’s currency;

- at the rate applied by the European Central Bank to its main refinancing transactions in euro, as published each month in the Official Journal of the European Union, C series, if payments are in euro,

on the first day of the month in which the deadline expired, plus three and a half percentage points. The default interest shall be incurred over the time which elapses between the date of the payment deadline set by the contracting authority (exclusive) and the date on which payment is actually made (inclusive). Any partial payments shall first cover the interest thus established.

Amounts to be repaid to the contracting authority may be offset against amounts of any kind due to the Contractor. This shall not affect the parties' right to agree on payment in instalments. Bank charges involved in the repayment of sums due to the contracting authority shall be borne entirely by the Contractor.

- Article 46: 	Advances

46(1) and (2)	[Specify whether advances are possible and, if they are, how much and on what conditions (the total amount of the advances must not exceed 30 % of the original contract price)]

46.8	The repayment of the above advances shall take the form of deductions based on the monthly claims.

1) The flat-rate advance (maximum of 10%) shall be repaid by means of deductions from the instalments and, if necessary, the balance due to the Contractor. This repayment shall begin with the first instalment and be completed, at the very latest, by the time 80% of the amount of the contract has been paid.

Repayment shall be made in the same currency as the advance.

The amount to be deducted from each instalment shall be calculated using the following formula:

R =            Va            x D

Vt x 0.8

where:

R = the amount to be repaid

Va = the total amount of the advance

Vt = the initial contract amount

D = the amount of the instalment.

The result is rounded up to two decimal places.

2) The advance for plant, machinery and tools – and the advance for other major prior outlay (20% maximum) – shall be repaid by means of deductions from the instalments and, if necessary, the balance due to the Contractor. This repayment shall begin with the first instalment and be completed, at the very latest, by the time 90% of the amount of the contract has been paid.

The amount to be deducted from each instalment shall be calculated using the following formula:

R =        Va    x  D

Vt x 0.9

where:

R = the amount to be repaid

Va = the total amount of the advance

Vt = the initial contract amount

D = the amount of the instalment.

- Article 47: 	Retention monies

47.1 	[Specify the practical arrangements for retention monies. Normally, the sum to be retained from interim payments to guarantee performance of the Contractor's obligations during the maintenance period is 10% of each instalment.]

- Article 48 	Price revision

48.1	[Specify whether the contract includes a price revision clause. This clause must be drawn up by the competent departments of the European Commission in accordance with their internal procedures.]

- Article 49: 	Measurement

49.1	[Specify one of the following three methods for the measurement of works:

(*) This is a unit-price contract.

(*) This is a lump-sum contract.

(*) This is a “cost plus” contract.]

- Article 50: 	Instalments

50.1	[Specify here the practical arrangements for instalments]

- Article 51: 	Final statement of account

51.6	[Specify here any derogation]

- Article 53: 	Delayed payments

53.1.	 Default interest shall be calculated:

-	at the rediscount rate applied by the issuing institution of the country of the contracting authority where payments are in national currency, or

-	at the rate applied by the European Central Bank to its main refinancing transactions in euro, as published each month in the Official Journal of the European Union, C series, if payments are in euro,

on the first day of the month in which the deadline expired, plus three and a half percentage points. The default interest shall apply to the time which elapses between the date of the payment deadline (exclusive) and the date on which the paying agent’s account is debited (inclusive).

- Article 59: 	Partial acceptance

59.3	[Specify whether the maintenance period begins on the date of partial acceptance]

- Article 60: 	Provisional acceptance

[Specify any detailed arrangements for provisional acceptance]

- Article 61: 	Maintenance obligations

[Specify any additional obligations under the guarantee]

61.7 Otherwise enter the following provisions:

The maintenance period for all structures shall be one year from the date of provisional acceptance of the works. This period shall be one year from the date of each partial provisional acceptance as defined in Article 59 of the GC.

- Article 64: 	Termination by the contracting authority

64.8 	 The maximum amount shall be 10% of the contract price.

64.10	This contract shall be terminated automatically if it has not given rise to any payment within three years of its signing.

- Article 65: 	Termination by the Contractor

65.3 The maximum amount shall be 10% of the contract price.

- Article 68: 	Dispute settlement

68.2	 The arrangements referred to in Article 68.2 of the GC shall be as follows:

a) The amicable dispute-settlement procedure shall be initiated when one party notifies the other of the dispute and proposes that it be settled amicably by arrangements to be agreed by the parties in accordance with the provisions of this Article and Article 68 of the GC.

b) The time-limit for implementing the amicable settlement is 30 days after the notification referred to in Article 68.2.a.

The maximum time limit for reaching such a settlement shall be 60 days after notification. The parties may agree to extend this time limit by a maximum of 60 days.

c) The time limit referred to in Article 68.2.c of the GC for responding to a request shall be eight days from the receipt of that request. If this time limit is not met, a reminder shall be sent by the party that lodged the request. If there is no response to this reminder within eight days of receipt of the reminder, the amicable dispute-settlement procedure shall be deemed to have failed.

68.3 	The parties may agree that the conciliation procedure referred to in Article 68.3 of the GC shall be that provided for in Article 5 of the procedural rules on conciliation and arbitration for EDF contracts, as adopted by Decision No 3/90 of the ACP-EEC Council of Ministers of 29 March 1990 (OJ No L 382, 31.12.1990).

If the amicable intervention of the European Commission is requested, this request shall not be made until all internal administrative remedies have been exhausted, in accordance with Articles 4 and 5.1 of the abovementioned procedural rules on conciliation and arbitration.

Whether the European Commission’s amicable intervention takes the form of an intervention by its Delegation on the spot or by Commission headquarters is a matter for agreement between the parties and the Commission.

68.5.b.ii The procedural rules referred to in Article 68.5.b.ii of the GC shall be those laid down in the abovementioned procedural rules on conciliation and arbitration.

- Article 69: Ethics clauses

69.1	Any attempt by a candidate or tenderer to obtain confidential information, enter into unlawful agreements with competitors or influence the committee or the contracting authority during the process of examining, clarifying, evaluating and comparing tenders shall lead to the rejection of his candidacy or tender.

69.2	Without the contracting authority's prior written authorisation, a Contractor and his staff or any other company with which the Contractor is associated or linked may not, even on an ancillary or subcontracting basis, supply other services, carry out works or supply equipment for the project.

69.3	This prohibition also applies to any other programmes or projects that could, owing to the nature of the contract, give rise to a conflict of interest on the part of the Contractor.

69.4	When putting forward a candidacy or tender, the candidate or tenderer shall declare that he is affected by no potential conflict of interest and has no particular link with other tenderers or parties involved in the project. Should such a situation arise during performance of the contract, the Contractor must immediately inform the contracting authority.

69.5	The Contractor must at all times act impartially and as a faithful adviser in accordance with the code of conduct of his profession. He shall refrain from making public statements about the project or services without the contracting authority's prior approval. He may not commit the contracting authority in any way without its prior written consent.

69.6	For the duration of the contract, the Contractor and his staff must respect human rights and undertake not to offend the political, cultural and religious mores of the beneficiary state.

69.7	The Contractor may accept no payment connected with the contract other than that provided for therein. The Contractor and his staff must not exercise any activity or receive any advantage inconsistent with their obligations to the contracting authority.

69.8	The Contractor and his staff shall be obliged to maintain professional secrecy for the entire duration of the contract and after its completion. All reports and documents drawn up or received by the Contractor shall be confidential.

69.9	The contract shall govern the parties' use of all reports and documents drawn up, received or presented by them during the execution of the contract.

69.10	The Contractor must refrain from any relationship likely to compromise his independence or that of his staff. If the Contractor ceases to be independent, the contracting authority may, for any injury it suffers as a result, terminate the contract without further notice and without the Contractor having any claim to compensation.

69.11	The Commission reserves the right to suspend or cancel project financing if corrupt practices of any kind are discovered at any stage of the award process and if the contracting authority fails to take all appropriate measures to remedy the situation. For the purposes of this provision, "corrupt practices" are the offer of a bribe, gift, gratuity or commission to any person as an inducement or reward for performing or refraining from any act relating to the award of a contract or implementation of a contract already concluded with the contracting authority.

69.12	Unusual commercial expenses are commissions not mentioned in the main contract or not stemming from a properly concluded contract referring to the main contract, commissions not paid in return for any actual and legitimate service, commissions remitted to a tax haven, commissions paid to a recipient who is not clearly identified or commissions paid to a company which has every appearance of being a front company.

69.13	The Contractor undertakes to supply the Commission on request with all supporting documents relating to the conditions of the contract's execution. The Commission may carry out whatever documentary or on-the-spot checks it deems necessary to find evidence in cases of suspected unusual commercial expenses.

- Article 70: Administrative and financial penalties

70.1	Without prejudice to the application of penalties laid down in the contract, a Contractor who has been guilty of making false declarations or has been found to have seriously failed to meet his contractual obligations in an earlier procurement procedure shall be excluded from all contracts and grants financed by the Community budget for a maximum of two years from the time when the infringement is established, as confirmed after an adversarial procedure with the Contractor. The Contractor may present his arguments against this penalty within 30 days of notification of the penalty by registered letter with acknowledgement of receipt or any equivalent means. In the absence of any reaction on the part of the Contractor, or of withdrawal of the penalty by the Commission within 30 days of receipt of the Contractor's arguments against it, the decision imposing the penalty shall become enforceable. That period may be increased to three years in the event of a repeat offence within five years of the first infringement.

70.2	If the Contractor is found to have seriously failed to meet his contractual obligations, he shall incur financial penalties representing 10% of the total value of the contract in question. That rate may be increased to 20% in the event of a repeat offence within five years of the first infringement.

- Article 71: Checks and audits by Community bodies

71.1	The Contractor shall accept that the European Commission, the European Anti-fraud Office (OLAF) and the Court of Auditors of the European Communities may carry out on-the-spot checks of project implementation and, if necessary, a complete audit based on the accounts and supporting documents and any other documents relating to the financing of the project, at any time up to the end of a period of seven years from the payment of the final balance.

71.2	The Contractor also agrees that OLAF may carry out on-the-spot checks and verifications in accordance with the procedures laid down by Community law for the protection of the financial interests of the European Communities against fraud and other irregularities.

71.3	To those ends, the Contractor undertakes to provide the staff of the European Commission, OLAF or the Court of Auditors, or their authorised agents, with appropriate rights of access to the sites and premises in which the contract is performed, including access to computer systems, as well as access to all documents and computer files relating to the financial and technical management of the project, and to take all appropriate measures to facilitate their work. Access by authorised agents of the European Commission, OLAF and the Court of Auditors shall be kept strictly confidential with regard to third parties, without prejudice to public law obligations to which they are subject. Documents must be easily accessible and filed in a manner which allows easy verification; the Contractor is obliged to inform the contracting authority of the precise location at which they are kept.

71.4	The Contractor shall ensure that the rights of the European Commission, the European Anti-fraud Office (OLAF) and the Court of Auditors to conduct checks and audits are also enforceable, on the same conditions and according to the same arrangements as in this Article, against subcontractors and any other beneficiaries of Community funding.

- Article 72: 	Visibility

Save where the European Commission requests or agrees otherwise, the Contractor shall take the necessary measures to ensure the visibility of the European Union financing or cofinancing. These measures must comply with the rules laid down and published by the Commission on the visibility of external operations.

- Article 73: 	Further additional clauses

[Add other clauses approved by the competent Commission departments]

VOLUME 2

# SECTION 4
MODEL PERFORMANCE GUARANTEE

Invitation to tender no […………………]

We, the undersigned, [name, company name, address], hereby declare that we will guarantee, as principal debtor, to [contracting authority's name and address] on behalf of [Contractor's name and address], the payment of [amount of the performance guarantee], representing the performance guarantee mentioned in Article 15 of the special conditions without dispute, on receipt of a first written request from the beneficiary.

We further agree that no change or addition to or other modification of the terms of the contract or of the works to be performed thereunder or of any of the contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee. We hereby waive notice of any such change, addition or modification.

The guarantee shall enter into force and take effect from the [indicate the date of entry into force of the contract] and shall be valid until the date of issue of the final statement of account.

We note that you will release the guarantee and notify us of the fact no later than 30 days after the date of issue of this certificate.

Any request to pay under the terms of the guarantee must be countersigned by the Head of Delegation of the European Commission in the country of the contracting authority. In case of a temporary substitution of the Contracting authority by the Commission, any request for payment of the guarantee will only bear the signature of the representative of the Commission, whether the Head of Delegation concerned, or the authorised person at Headquarters level (this paragraph must be deleted when the Contracting authority is the Commission)

Any dispute concerning this guarantee shall be governed by [enter the law applicable] and fall within the competence of [indicate which jurisdiction applies].

Done at ………….., ../../..

Name and first name: ………………………For:……………………]

Signature: ……………..

[stamp of the body providing the guarantee]

VOLUME 2

# SECTION 5
MODEL ADVANCE PAYMENT GUARANTEE

Invitation to tender no […………………]

We, the undersigned, [name, company name, address], hereby declare that we will guarantee, as principal debtor, to [contracting authority's name and address] on behalf of [Contractor's name and address], the payment of [indicate the amount], corresponding to the guarantee mentioned in Article 46 of the Special Conditions without dispute, on receipt of a first written request from the beneficiary.

We further agree that no change or addition to or other modification of the terms of the contract or of the works to be performed thereunder or of any of the contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee. We hereby waive notice of any such change, addition or modification.

The guarantee shall enter into force and take effect from the [indicate the date of payment of the advance] and shall be valid until full repayment of the same amount by the Contractor.

We note that you will release the guarantee and notify us of the fact no later than 30 days after this date.

Any request to pay under the terms of the guarantee must be countersigned by the Head of Delegation of the European Commission in the country of the contracting authority. In case of a temporary substitution of the Contracting authority by the Commission, any request for payment of the guarantee will only bear the signature of the representative of the Commission, whether the Head of Delegation concerned, or the authorised person at Headquarters level (this paragraph must be deleted when the Contracting authority is the Commission)

Any dispute concerning this guarantee shall be governed by [enter the law applicable] and fall within the competence of [indicate which jurisdiction applies].

Done at ………….., ../../..

Name and first name: ………………………For:……………………]

Signature: ……………..

[stamp of the body providing the guarantee]

VOLUME 2

# SECTION 6
MODEL RETENTION GUARANTEE

Invitation to tender no […………………]

We, the undersigned, [name, company name, address], hereby declare that we will guarantee, as principal debtor, to [contracting authority's name and address] on behalf of [Contractor's name and address], the payment of [indicate the amount], corresponding to the guarantee mentioned in Article 47.1 of the Special Conditions without dispute, on receipt of a first written request from the beneficiary.

We further agree that no change or addition to or other modification of the terms of the contract or of the works to be performed thereunder or of any of the contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee. We hereby waive notice of any such change, addition or modification.

This guarantee shall enter into force and take effect not later than the date fixed for the commencement of the works.

We take note that your release of the guarantee and your advice of release in accordance with Article 47.3 of the General Conditions for works contracts will follow within 90 days of the final acceptance of the works.

Any request to pay under the terms of the guarantee must be countersigned by the Head of Delegation of the European Commission in the country of the contracting authority. In case of a temporary substitution of the Contracting authority by the Commission, any request for payment of the guarantee will only bear the signature of the representative of the Commission, whether the Head of Delegation concerned, or the authorised person at Headquarters level (this paragraph must be deleted when the Contracting authority is the Commission)

Any dispute concerning this guarantee shall be governed by [enter the law applicable] and fall within the competence of [indicate which jurisdiction applies].

Done at ………….., ../../..

Name and first name: ………………………For:……………………]

Signature: ……………..

[stamp of the body providing the guarantee]

VOLUME 3

# TECHNICAL SPECIFICATIONS

VOLUME 4

MODEL FINANCIAL BID

BREAKDOWN OF THE OVERALL PRICE IN LUMP-SUM CONTRACTS

PRICE SCHEDULE IN UNIT-PRICE CONTRACTS

1.	Contracts may be:

a) 	lump-sum contracts,

b) 	unit-price contracts,

c)  	hybrid contracts,

d) 	“cost plus” contracts.

2. 	In lump-sum contracts, a fixed price covers all the services/works/supplies concerned by the contract. The fixed price will, if necessary, be calculated on the basis of the breakdown of the overall price. In the latter case a fixed price will be given for each separate item in the itemised breakdown. The total price will be calculated by adding together the various fixed prices for all such items. Where items are accompanied by quantities, these will be fixed quantities set by the contracting authority. The fixed quantity is the quantity for which the contractor has submitted a fixed price, which will be paid to him irrespective of the quantity actually supplied.

3. 	In unit-price contracts, the supplies/services/works are broken down into different items on the basis of bills of quantities drawn up by the contracting authority, and the proposed unit price for each item is indicated. The unit prices for the contract are fixed. The amounts due under the contract will be calculated by applying the said unit prices to the quantities actually supplied, in accordance with the contract.

4.	In hybrid contracts, the prices will be fixed and supplies, services and works paid for in accordance with two or more of the methods laid down in paragraphs 2 and 3. The tender dossier for a hybrid contract will indicate how prices are to be determined.

5.	Each tender dossier must specify the exact type of contract used. The price schedule/breakdown of the overall and fixed price must provide sufficient information on the quantities of works to be performed, and when a contract has been entered into, to provide an itemised basis for measuring the works executed. In order to attain these objectives, works should be itemised in the price schedule/breakdown of the overall price in sufficient detail to distinguish between the different classes of works, or between works of the same nature carried out in different locations or any other circumstances which may give rise to variations in cost. The layout and content of the price schedule/breakdown of the overall price should be as simple and brief as possible, while remaining consistent with these requirements.

Daywork schedule

A daywork schedule should be included only if there is a high probability of unforeseen works not covered by the price schedule. To facilitate checking by the contracting authority of the realism of rates quoted by the tenderers, the daywork schedule should normally comprise the following:

(a)	a list of the various classes of labour, materials, and construction plant for which basic daywork rates or prices are given by the tenderer, together with a statement of the conditions under which the contractor will be paid for work executed on a daywork basis;

(b)	the nominal quantities for each item of daywork, to be priced by each tenderer in his bid. The rate to be entered by the tenderer against each basic daywork item should include the contractor's profit, overheads, supervision and other charges.

Provisional sums/Contingencies

A general provision for physical contingencies (quantity overruns) may be made by including a provisional sum in the overall price schedule. The inclusion of such provisional sums often facilitates budgetary approval by avoiding the need to request periodic supplementary approvals as the future need arises. Where such provisional sums or contingency allowances are used, the Special Conditions must state the manner in which they will be used, and under whose authority (usually the project supervisor's).

These notes for preparing financial bids are intended only as information for the contracting authority or the person drafting the documents for the invitation to tender. They should not be included in the final documents. Attached are two examples of breakdown of the overall price and price schedule. These are purely indicative and may be modified/combined as required by the project.

# VOLUME 4

# BREAKDOWN OF THE OVERALL PRICE

Section 4.1

Breakdown of the lump-sum price

Subsection 4.1.1		Preamble

Sub-Section 4.1.2 		Breakdown of tender price

Subsection 4.1.3		Summary

4.1.1 Preamble

1. GENERAL

Payment of all items except Section 4.2, Dayworks, will be made on a lump-sum basis in accordance with Clause X of the Conditions of Contract. The item descriptions given in the breakdown in no way limit the Contractor's obligations under the contract to provide all the works described elsewhere.

All items must be priced in euro or national currency.

The tender price must not include taxes or customs and import duties that are levied in accordance with the laws and regulations of the state of the contracting authority on the production, manufacture, sale and transport of the Contractor's plant, machinery, materials and supplies to be used on or furnished under the contract.

This information should be provided separately.

Notwithstanding any limits which may be implied by the wording of individual items, the Contractor accepts that the amounts entered are works that are complete in every respect.

He will be deemed to have taken full account of all requirements and obligations, whether expressed or implied, covered by all parts of this contract and to have priced the items herein accordingly. The amount must therefore include provision for all incidental and contingent expenditure, including risks of every kind, necessary to construct, complete and maintain the whole of the works in accordance with the contract. Unless separate items are provided in the breakdown, rates and sums include all costs involved in the various items in the breakdown.

The amounts entered by the Contractor against all items in the breakdown must accurately reflect the cost of carrying out the work described in the contract. All costs, commissions and other charges (unless separately itemised) applicable to the contract as a whole must be spread across all amounts in the breakdown, whereas those applicable to specific sections of the contract are to be spread only over the items to which those sections refer.

The amounts entered in this schedule will be used for calculating payments and interim payments and for valuing variations.

Section 2 includes provisional sums for use when works are to be executed on a daywork basis. Works may not be executed as daywork other than by order of the contracting authority's representative and in accordance with the terms of the contract.

2. PAYMENTS

Monthly payment

Where an item in the breakdown is priced as a "sum", payment will be made on completion of that item. Where an item in the breakdown is priced ''per unit'', payment will be made on completion of each unit. Work carried out on a daywork basis will be paid for on approval of the daywork sheets.

Retention monies

Retained monies will be held back in accordance with the provisions of the contract.

4.1.2 Breakdown of tender price

4.1.2.1  SCHEDULE OF CIVIL, MECHANICAL AND ELECTRICAL WORKS

| Item | Description | Unit | Qty | Rates EUR/NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | - | - |  |  |
|  |  |  | - | - |  |  |
|  |  |  | - | - |  |  |
|  |  |  | - | - |  |  |
|  |  |  |  | - |  |  |
|  |  |  |  | - |  |  |
|  |  |  |  | - |  |  |
|  |  |  |  | - |  |  |
|  | Total works carried over to summary |  |  |  |  |  |

4.1.2.2  SCHEDULE OF PROVISIONAL SUMS

| Item | Description | Unit | Qty | Rates EUR/NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
|  | Dayworks |  |  |  |  |  |
| 4.1.2.2.1 | Labour | Prov. sum |  |  |  |  |
| 4.1.2.2.2 | Materials - net costs | Prov. sum |  |  |  |  |
| 4.1.2.2.3 | Contractor's plant | Prov. sum |  |  |  |  |
|  | Schedule No 4.1.2.2 Provisional sum contingencies (__%) carried over to summary |  |  |  |  |  |

4.1.3 Summary

| Schedule No | Description | Amount EUR/NC |
| --- | --- | --- |
|  | Provisional sum/Contingencies (8-15% of the above) |  |
|  | SUBTOTAL |  |
|  | TENDER TOTAL |  |

VOLUME 4

# PRICE SCHEDULE

## I. PREAMBLE

Tenderers must price each item in the price schedule separately and follow the instructions regarding the transfer of various totals in the summary.

The price schedule must be read with all the other contract documents and the Contractor shall be deemed to have thoroughly acquainted himself with the detailed descriptions of the works to be done and the way in which they are to be carried out. All the works must be executed to the satisfaction of the project supervisor.

1.1. Quantity of items

The quantities set forth against the items in the price schedule are an estimate of the quantity of each kind of the work likely to be carried out under the contract and are given to provide a common basis for bids. There is no guarantee to the Contractor that he will be required to carry out the works indicated under any one particular item in the price schedule or that the quantities will not differ from those stated.

When pricing items, reference should be made to the conditions of contract, specifications and and drawings relating to the management and description of the works and materials involved.

The quantities given in the price schedule are provisional and reflect the estimates made at the time of approval to provide a basis for this dossier and tenders. Tenderers must consider every aspect of the dossier carefully.

Any comments concerning the quantities must be made in the form of an attachment, following the system of itemisation, quoting the codes and giving brief descriptions, as in the present documents, including the rates and prices.

Save where the technical specifications or the price schedule specifically and expressly state otherwise, only permanent works are to be measured. Works will be measured net to the dimensions shown on the drawings or ordered in writing by the project supervisor, save where described or prescribed elsewhere in the contract.

In adjusting extras or variations on the contract, works will be measured on the same basis as that on which the quantities were prepared. All works not specifically mentioned in the price schedule will be taken as included in the prices of various items.

Where, in the opinion of the project supervisor, extra works cannot be properly measured or estimated, the Contractor may, if so directed by the project supervisor, carry out the work at the daywork rates shown in the schedule of daywork. All completed daywork sheets must be signed by the project supervisor on or before the end of the week in which the works are executed.

No allowance will be made for loss of materials or volume thereof during transport or compaction.

1.2. Units of measurement

The units of measurement used in the annexed technical documentation are those of the International System of Units (SI). No other units may be used for measurements, pricing, detail drawings etc. (Any units not mentioned in the technical documentation must also be expressed in terms of the SI.)

Abbreviations used in the price schedule are to be interpreted as follows:

mm		means 		millimetre

m		means		metre

mm²		means		square millimetre

m²		means		square metre

m³		means		cubic metre

kg		means		kilogram

to		means		tonne (1000 kg)

pcs		means		pieces

h		means		hour

f		means		lump sum

km		means		kilometre

l		means		litre

%		means		per cent

DN		means		nominal diameter

m/m		means		man-month

m/d		means		man-day

## II. TERMS RELATING TO PAYMENTS

The method for measuring the works as a whole must be in accordance with Article X of the Special Conditions (net measurement), save where Section II, "Description of the items on the price schedule" provides otherwise.

Use, in whole or in part, of the provisional sums in the price schedule must be at the discretion of the project supervisor.

Each item in the price schedule for which payment is to be made in a lump sum, and for which no payment schedule is provided, must be paid after the work covered by the lump sum has been completed to the satisfaction of the project supervisor.

## III. PRICING

The prices and rates inserted in the price schedule are to be the full inclusive values of the works described under the items, including all costs and expenses which may be required in and for the construction of the works described together with any temporary works and installations which may be necessary and all general risks, liabilities and obligations set forth or implied in the documents on which the tender is based. It will be assumed that establishment charges, profit and allowances for all obligations are spread evenly over all the unit rates.

The rates and prices tendered in the price schedule will be quoted at the rates current prior to the date of submission.

Rates and prices must be entered against each item in the price schedule. The rates will cover all taxes, duties and other liabilities which are not stated separately in the price schedule and the tender.

## IV. TAXES

to be specified

## V. COMPLETING THE PRICE SCHEDULE

In the price schedule, rates and prices will be entered in the appropriate columns in euro or national currency.

Errors will be corrected as follows:

a)	where there is a discrepancy between amounts in figures and in words, the amount in words will prevail; and

b)	where there is a discrepancy between the unit rate and the total amount derived from the multiplication of the unit price and the quantity, the unit rate as quoted will prevail.

## VI. DESCRIPTION OF UNIT PRICES

The tables that follow give the description of the rates (or unit prices) by using the relevant clauses of Volume 3 (Technical specifications).

SCHEDULE A

| Item | Description | Unit | Technical specifications | Rate EUR/NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
| Total A |  |  |  |  |  |  |

SCHEDULE B

| Item | Description | Unit | Technical specifications | Rate EUR/NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
| Total B |  |  |  |  |  |  |

Summary

| Schedule | Description | Amount EUR/NC |
| --- | --- | --- |
| A |  |  |
| B |  |  |
| C |  |  |
|  | Provisional sum/Contingencies (8-15% of the above) |  |
|  | SUBTOTAL |  |
|  | TENDER TOTAL |  |

# VOLUME 5

# DESIGN DOCUMENTS AND DRAWINGS

Section 5.1

List of drawings attached

| No. | Name | Drawing No | Design No |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |
| 4. |  |  |  |
| 5. |  |  |  |
| 6. |  |  |  |
| 7. |  |  |  |
| 8. |  |  |  |
| 9. |  |  |  |
| 10. |  |  |  |
| 11. |  |  |  |
| 12. |  |  |  |
| 13. |  |  |  |
| 14. |  |  |  |
| 15. |  |  |  |

Section 5.2

List of design documents available

| No. | Designer | Design No | Design name | Date |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
| 2. |  |  |  |  |
| 3. |  |  |  |  |
| 4 |  |  |  |  |

Drawings are available for inspection from [date] at the following address:

Consultant:

Person in charge:

Tel.: 	+

Fax: 	+

E-mail:

Signature:....................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date      ..................}

The currency of the tender is the currency of the contract and of payment.

Not all the plant owned by the company.

If the tender is from a consortium, all its members must be of an eligible nationality.

In the event of cofinancing, the Community contribution must normally be entered as a lump sum in euro.