# VOLUME 4

# MODEL FINANCIAL BID

# BREAKDOWN OF THE OVERALL PRICE 
IN LUMP-SUM CONTRACTS

# BILL OF QUANTITIES 
IN UNIT-PRICE CONTRACTS

- Contracts may be:

a) 	lump-sum contracts,

b) 	unit-price contracts,

c)  	hybrid contracts.

- In lump-sum contracts, an all-in price covers all the services/works/supplies concerned by the contract. The all-in price will, if necessary, be calculated on the basis of the breakdown of the overall price. In the latter case an all-in price will be given for each separate item in the itemised breakdown. The total price will be calculated by adding together the various all-in prices for all such items. Where items are accompanied by quantities, these will be firm quantities drawn up by the Contracting Authority. The firm quantity is the quantity for which the Contractor has submitted an all-in price, which will be paid to him irrespective of the quantity actually supplied.

- In unit-price contracts, the supplies/services/works are broken down into different items on the basis of bills of quantities drawn up by the Contracting Authority, and the proposed unit price for each item is indicated. The unit prices for the contract are predetermined. The amounts due under the contract will be calculated by applying the said unit prices to the quantities actually supplied, in accordance with the contract.

- In hybrid contracts, the prices will be fixed and supplies, services and works paid for in accordance with two or more of the methods laid down in paragraphs 2 and 3. The tender dossier for a hybrid contract will indicate how prices are to be determined.

- Each tender dossier must specify the exact type of contract used. The bill of quantities/breakdown of the overall price must provide sufficient information on the quantities of works to be performed to enable bids to be prepared efficiently and accurately, and when a contract has been entered into, to provide an itemised basis for measuring the works executed. In order to attain these objectives, works should be itemised in the bill of quantities/breakdown of the overall price in sufficient detail to distinguish between the different classes of works, or between works of the same nature carried out in different locations or any other circumstances which may give rise to variations in cost. The layout and content of the bill of quantities/breakdown of the overall price should be as simple and brief as possible, while remaining consistent with these requirements.

Daywork schedule

A daywork schedule should be included only if there is a high probability of unforeseen works not covered by the bill of quantities. To facilitate checking by the Contracting Authority of the realism of rates quoted by the tenderers, the daywork schedule should normally comprise the following:

- a list of the various classes of labour, materials, and construction plant for which basic daywork rates or prices are given by the tenderer, together with a statement of the conditions under which the Contractor will be paid for work executed on a daywork basis;

(b)	the nominal quantities for each item of daywork, to be priced by each tenderer in his bid. The rate to be entered by the tenderer against each basic daywork item should include the Contractor's profit, overheads, supervision and other charges.

Provisional sums/Contingencies

A general provision for physical contingencies (quantity overruns) may be made by including a provisional sum in the overall bill of quantities. The inclusion of such provisional sums often facilitates budgetary approval by avoiding the need to request periodic supplementary approvals as the future need arises. Where such provisional sums or contingency allowances are used, the Special Conditions must state the manner in which they will be used, and under whose authority (usually the Supervisor's).

These notes for preparing financial bids are intended only as information for the Contracting Authority or the person drafting the documents for the invitation to tender. They should not be included in the final documents. Attached are two examples of breakdown of the overall price and bill of quantities. These are purely indicative and may be modified/ combined as required by the project.

VOLUME 4

# BREAKDOWN OF THE OVERALL PRICE

Section 4.1

Breakdown of the lump-sum price

Sub-section 4.1.1		Introduction

Sub-section 4.1.2 		Breakdown of tender price

Sub-section 4.1.3		Summary

4.1.1 Preamble

- GENERAL

Payment of all items except Section 4.2, Dayworks, will be made on a lump-sum basis in accordance with Clause X of the Conditions of Contract. The item descriptions given in the breakdown in no way limit the Contractor's obligations under the contract to provide all the works described elsewhere.

All items must be priced in euro or national currency.

The tender price must not include taxes, customs and import duties that are levied in accordance with the laws and regulations of the state of the Contracting Authority on the production, manufacture, sale and transport of the Contractor's plant, machinery, materials and supplies to be used on or furnished under the contract.

This information should be provided separately.

Notwithstanding any limits which may be implied by the wording of individual items, the Contractor accepts that the amounts entered are works that are complete in every respect.

He will be deemed to have taken full account of all requirements and obligations, whether expressed or implied, covered by all parts of this contract and to have priced the items herein accordingly. The amount must therefore include for all incidental and contingent expenses and risks of every kind necessary to construct, complete and maintain the whole of the works in accordance with the contract. Unless separate items are provided in the breakdown, rates and sums include all costs involved in the various items in the breakdown.

The amounts entered by the Contractor against all items in the breakdown must accurately reflect the cost of carrying out the work described in the contract. All costs, commissions and other charges (unless separately itemised) applicable to the contract as a whole must be spread across all amounts in the breakdown, whereas those applicable to specific sections of the contract are to be spread only over the items to which those sections refer.

The amounts entered in this schedule will be used for calculating payments and interim payments and for valuing variations.

Section 2 includes provisional sums for use when works are to be executed on a daywork basis. Works may not be executed as daywork other than by order of the Contracting Authority's representative and in accordance with the terms of the contract.

- PAYMENTS

Monthly payment

Where an item in the breakdown is priced as a "sum", payment will be made on completion of that item. Where an item in the breakdown is priced ''per unit'', payment will be made on completion of each unit. Work carried out on a daywork basis will be paid for on approval of the daywork sheets.

Retention monies

Retained monies will be held back in accordance with the provisions of the contract.

4.1.2 Breakdown of tender price

4.1.2.1 SCHEDULE OF CIVIL, MECHANICAL AND ELECTRICAL WORKS

| Item | Description | Unit | Qty | Rate EUR/NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total works carried over to summary |  |  |  |  |  |

4.1.2.2 SCHEDULE OF PROVISIONAL SUMS

| Item | Description | Unit | Qty | Rate EUR/ NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
|  | Dayworks |  |  |  |  |  |
| 4.1.2.2.1 | Labour | Prov. sum |  |  |  |  |
| 4.1.2.2.2 | Materials - net costs | Prov. sum |  |  |  |  |
| 4.1.2.2.3 | Contractor's plant | Prov. sum |  |  |  |  |
|  | Schedule 4.1.2.2 Provisional sum contingencies (__%) carried over to summary |  |  |  |  |  |

4.1.3 Summary

| Schedule No | Description | Amount EUR/NC |
| --- | --- | --- |
|  | Provisional sum/Contingencies (8-15% of the above) |  |
|  | SUBTOTAL |  |
|  | TENDER TOTAL |  |

VOLUME 4

# BILL OF QUANTITIES

## I. PREAMBLE

Tenderers must price each item in the bill of quantities separately and follow the instructions regarding the transfer of various totals in the summary.

The bill of quantities must be read with all the other contract documents and the Contractor shall be deemed to have thoroughly acquainted himself with the detailed descriptions of the works to be done and the way in which they are to be carried out. All the works must be executed to the satisfaction of the Supervisor.

1.1. Quantity of items

The quantities set forth against the items in the bill of quantities are an estimate of the quantity of each kind of the work likely to be carried out under the contract and are given to provide a common basis for bids. There is no guarantee to the Contractor that he will be required to carry out the quantities of work indicated under any one particular item in the bill of quantities or that the quantities will not differ in magnitude from those stated.

When pricing items, reference should be made to the conditions of contract, the specifications and relevant drawings for directions and descriptions of work and materials involved.

The quantities given in the bill of quantities are provisional and reflect the estimates made at the time of approval to provide a basis for this dossier and tenders. Tenderers must consider every aspect of the dossier carefully.

Any comments concerning the quantities must be made in the form of an attachment, following the system of itemisation, quoting the codes and brief descriptions, as in the present documents, including the rates and prices.

Save where the technical specifications or the bill of quantities specifically and expressly state otherwise, only permanent works are to be measured. Works will be measured net to the dimensions shown on the drawings or ordered in writing by the Supervisor, save where described or prescribed elsewhere in the contract.

In adjusting extras or variations on the contract, works will be measured on the same basis as that on which the quantities were prepared. All works not specifically mentioned in the bill of quantities will be taken as included in the prices of various items.

Where, in the opinion of the Supervisor, extra works cannot be properly measured or valued, the Contractor may, if so directed by the Supervisor, carry out the work at the daywork rates shown in the schedule of daywork. All completed daywork sheets must be signed by the Supervisor on or before the end of the week in which the works are executed.

No allowance will be made for loss of materials or volume thereof during transport or compaction.

1.2. Units of measurement

The units of measurement used in the annexed technical documentation are those of the International System of Units (SI). No other units may be used for measurements, pricing, detail drawings etc. (Any units not mentioned in the technical documentation must also be expressed in terms of the SI.)

Abbreviations used in the bill of quantities are to be interpreted as follows:

mm		means	millimetre

m		means	metre

mm²		means	square millimetre

m²		means	square metre

m³		means	cubic metre

kg		means	kilogram

to		means	tonne (1000 kg)

pcs		means	pieces

h		means	hour

L.s.		means	Lump sum

km		means	kilometre

l		means	litre

%		means	per cent

N.d		means	nominal diameter

m/m		means 	man-month

m/d		means 	man-day

## II. TERMS RELATING TO PAYMENTS

The method for measuring completed works for payment must be in accordance with Clause X of the Special Conditions (net measurement), save where Section II, "Description of the items of the bill of quantities" provides otherwise.

The provisional sums in the bill of quantities must be used in whole or in part at the discretion of the Supervisor.

Each item in the bill of quantities for which payment is to be made in a lump sum, and for which no payment schedule is provided, must be paid after the work covered by the lump sum has been completed to the satisfaction of the Supervisor.

## III. PRICING

The prices and rates inserted in the bill of quantities are to be the full inclusive values of the works described under the items, including all costs and expenses which may be required in and for the construction of the works described together with any temporary works and installations which may be necessary and all general risks, liabilities and obligations set forth or implied in the documents on which the tender is based. It will be assumed that establishment charges, profit and allowances for all obligations are spread evenly over all the unit rates.

The rates and prices tendered in the priced bill of quantities will be quoted at the rates current prior to the date of submission.

Rates and prices must be entered against each item in the bill of quantities. The rates will cover all tax, duty or other liabilities which are not stated separately in the bill of quantities and the tender.

## IV. TAXES

Please specify

## V. COMPLETING THE BILL OF QUANTITIES

In the bill of quantities, rates and prices will be entered in the appropriate columns in euro or national currency.

Errors will be corrected as follows:

a)	where there is a discrepancy between amounts in figures and in words, the amount in words will prevail; and

b)	where there is a discrepancy between the unit rate and the total amount derived from the multiplication of the unit price and the quantity, the unit rate as quoted will prevail.

## VI. DESCRIPTION OF UNIT PRICES

The tables that follow give the description of the rates (or unit prices) by using the relevant clauses of Volume 3 (Technical specifications).

BILL A

| Item | Description | Unit | Technical specifications | Rate EUR/NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
| Total A |  |  |  |  |  |  |

BILL B

| Item | Description | Unit | Technical specifications | Rate EUR/NC | Amount EUR/NC | Taxes and other duties |
| --- | --- | --- | --- | --- | --- | --- |
| Total B |  |  |  |  |  |  |

Summary

| Bill | Description | Amount EUR/NC |
| --- | --- | --- |
| A |  |  |
| B |  |  |
| C |  |  |
|  | Provisional sum/Contingencies (8-15% of the above) |  |
|  | SUBTOTAL |  |
|  | TENDER TOTAL |  |